Douglas Burch

Data Management Task List - July 20, 1999

(Updated March 10, 2000)

Onsite Work:

| Miscelaneous |
| --- |
| Description | Est. Hours | Status | Date |
| Staff meetings, coordination, provide training or direction | ? | On-going |  |
| StreamNet Library / Reference meeting | 3 | Done | 11/4/99 |
| Steering Committee Technical meetings | 24 |  |  |

| Systems Administration |
| --- |
| Description | Est. Hours | Status | Date |
| Computer systems administration (resolve hardware/software tech. problems) | ? | On-going |  |
| Resize SQL Server devices and database with help from MS technical support | 3 | Done | 8/10/99 |
| Web site management as needed | ? | On-going |  |
| Clean-up and organization of electronic filing system | 3 | Done | 8/11/99 |
| Installation and testing of SQL Server 7.0 | 30 | Done | 10/4/99 |
| Conversion to SQL Server 7.0 | 20 | Done | 10/6/99 |
| Move StreamNet (test database) to Nerka | 8 | Done | 11/3/99 |
| Routine backups (delegated to Bill Kinney) | ? | On-going |  |
| Set up a test IIS service for use with Active Server Pages (assistance to Bill Kinney) | 5 |  |  |
| Evaluate/test Active Server Pages with StreamNet data (assistance to Bill Kinney) | 25 |  |  |
| Evaluate/test Active Allare's Cold Fusion with StreamNet data (assistance to Bill Kinney) | 25 |  |  |

| Database Structure Updates/Editing |
| --- |
| Description | Est. Hours | Status | Date |
| Conversion of YY format and change Smalldatetime data type to Datetime | 6 | Done | 10/19/99 |
| Build Mitigation Project database structures | 3 | Done | 11/2/99 |
| Cleanup of unneeded database structures | 6 | Done | 10/20/99 |
| BegFt and EndFt values converted to integer data type for all tables | 1 | Done | 11/2/99 |
| Build Cross Reference table structures for the 100K conversion | 16 | Done | 11/3/99 |
| Economize data types where possible | 20 | Done | 11/30/99 |
| Update all field ordinal positions to agree with DEF 2000.1 (delegated to Bill Kinney) | 10 | In-prog. |  |
| Miscellaneous structural changes for DEF 2000.1 (delegated to Bill Kinney) | 35 | In-prog. |  |
| Implement Exchange Format 2000.1 structural changes | 40 | Done | 12/4/00 |
| Continued development and testing of LLID system (resolve problems) | 24 | In-prog. |  |

| Data Updates/Editing |
| --- |
| Description | Est. Hours | Status | Date |
| Update CRITFC Reference data | 32 | Done | 9/22/99 |
| Populate cross reverence tables for 100K conversion (assist David Graves) | 10 | Done | 11/3/99 |
| Append Mitigation Project data | 32 | Done | 11/16/99 |
| Append ODFW Age data | 5 | Done | 11/4/99 |
| Append ODFW Trend data (delegated to Bill Kinney) | 12 | In-prog |  |
| Append ODFW Barriers data (delegated to Bill Kinney) | 8 | In-prog |  |
| Append CBFWA comments to AIWP Project table | 8 | Done | 10/19/99 |
| Append new CDFG Dam data | 2 | Done | 10/22/99 |
| Append new CDFG abundance data | 16 | Done | 10/4/99 |
| Append new CDFG hatchery return data | 8 | Done | 10/4/99 |
| Delete trend data requested by CDFG | 1 | Done | 10/19/99 |
| Append WDFW barriers data (delegated to Bill Kinney) | 6 |  |  |
| Append ISRP Findings and Comments to AIWP database | 4 | Done | 10/20/99 |
| Append distribution data (delegated to Bill Kinney) | 32 |  |  |
| Add new lookup list codes (delegated to Bill Kinney) | 16 | In-prog. | 12/1/99 |
| Add new data as it becomes available (delegated to Bill Kinney) | ? | On-going |  |
| Update metadata for Snet99.1-Apr15 data dump | 5 | Done | 10/21/99 |

Other Travel:

| Training |
| --- |
| Description | Est. Hours | Status | Date |
| Coordinate with IDFG: train and implement data submission protocol and procedures; demonstrate SN applications and answer questions. (delegated to Bill Kinney) | 24 |  |  |
| Coordinate with WDFW: train and implement data submission protocol and procedures; demonstrate SN applications and answer questions. (delegated to Bill Kinney) | 24 |  |  |
| Coordinate with ODFW: train and implement data submission protocol and procedures; demonstrate SN applications and answer questions. (delegated to Bill Kinney) | 24 |  |  |
| Coordinate with MDFWP: train and implement data submission protocol and procedures; demonstrate SN applications and answer questions. (delegated to Bill Kinney) | 24 |  |  |
| Coordinate with CDFG: train and implement data submission protocol and procedures; demonstrate SN applications and answer questions; provide technical support for RMIS CWT Access interface application. (delegated to Bill Kinney) | 32 |  |  |
| Meetings/presentations as needed | ? | On-going |  |
| Trips to PSMFC Gladstone office as needed for training of new DBA as needed | ? | On-going |  |

Offsite Work:

| Miscelaneous |
| --- |
| Description | Est. Hours | Status | Date |
| Track hours, weekly progress reports, claims, scheduling; coordination , technical support, provide training or direction (by e-mail and phone correspondence) | ? | On-going |  |
| Technical support to data compilers | ? | On-going |  |
| Preparation of materials for StreamNet presentations (delegated to Bill Kinney) | ? | On-going |  |
| Train new DBA as needed (e-mail phone correspondence) | ? | On-going |  |

| Documentation |
| --- |
| Description | Est. Hours | Status | Date |
| Update the documentation for submitting references to StreamNet | 6 | Done | 9/24/99 |
| Draft protocol documentation for submitting data to StreamNet (1st draft) | 16 | Done | 10/29/99 |
| Document filing system for data management | 6 | Done | 12/30/99 |
| Document StreamNet file naming conventions | 6 | Done | 1/13/00 |
| Draft overview document for StreamNet technical procedures | 10 | Done | 12/30/99 |
| Prepare technical documentation for using the Hatchery Releases User Interface and procedures for appending CWT data to StreamNet format | 32 | Done | 2/3/00 |
| Prepare documentation for use of Library User Interface and procedures for updating/appending CRITFC Library data to the StreamNet (test) SQL Server database | 32 | Done | 3/7/00 |
| Prepare technical documentation for use of the Data Dictionary User Interface | 8 | Done | 10/15/00 |
| Prepare documentation for use of the Data Dictionary User Interface's on-line data category report writer (help from David Graves) | 16 | Done | 8/20/99 |
| Procedures for archiving data | 8 | Done | 12/30/00 |
| Procedures and protocol for updating the DEF | 4 | Done | 12/30/99 |
| Updating metadata for DEF 98.2 to 2000.1 changes (since data dump on 4/15/99) | 16 | Done | 9/30/99 |
| Document exchange format changes from 99.1 to 2000.1 (assistance from Mike Banach) | 16 | In-prog. |  |
| Procedures for submitting/adding new lookup codes (delegated to Mike Banach) | 4 | In-prog. |  |
| Updating work plans and task lists, etc. | ? | On-going |  |
| Preparation of technical issues, management topics, and decision points for Steering Committee technical meetings | ? | On-going |  |
| Prepare an outline of topics that will be discussed/explored in a StreamNet technical white paper regarding use of new data technologies. | 6 | Done | 2/17/00 |
| Draft a white paper technical section regarding StreamNet's potential use of new technologies, i.e., options, benefts, considerations, etc. | 36 |  |  |
| Prepare technical documentation for maintenance of AIWP data and web pages. | 8 |  |  |
| Prepare technical domuentation for use of automated routines that create web page links to large numbers of files. | 16 |  |  |

| Programming |
| --- |
| Description | Est. Hours | Status | Date |
| Complete development of MS Access / ASCII Data Dump User Interface | 16 | Done | 10/29/99 |
| Complete development of Habitat Restoration/Improvement Projects Data User Interface, Version 1 | 80 | Done | 12/10/99 |
| Complete development of Habitat Restoration/Improvement Projects Data User Interface, Version 2 (compatible with DEF 2000.1) | 16 | In-prog. |  |
| Develop error checking routines for the Habitat Restoration/Improvement Projects Data User Interface, Version 2 (compatible with DEF 2000.1) | 20 | In-prog. |  |
| Modifications to the Trend data user interface (suggested by data compilers) | 32 | In-prog. |  |
| Upgrage Trend User Interface for compatibility with DEF 2000.1 (incl. Functionallity with LLID system), Verson 3. | 48 | In-prog. |  |
| Add an ‘updated / new data’ recognition feature to the Trend Data Interface | 12 | In-prog. |  |
| Update Trend Interface error checking routines (compatibility with DEF 2000.1) |  |  |  |
| Complete development of the Map Catalog User Interface, Version 2 (compatible with DEF 2000.1) | 56 | In-prog. |  |
| Develop error checking routines for the Map Catalog User Interface, Version 2 (compatible with DEF 2000.1) | 16 |  |  |
| Complete development of the Hatchery Releases User Interface application (for conversion of CWT data to StreamNet format) | 30 | Done | 2/3/00 |
| Complete development of the Library User Interface | 16 | Done | 3/7/00 |
| Complete development of the Edit User Interface (database and application), i.e., provide query capability, printed reports, and online reports. | 48 | Done | 12/30/99 |
| Add a data request component to the Edit user interface | 16 | In-prog. |  |
| Develop interface application, procedures, and routines for generating web statistics (on-line and in printed report format). | 32 | In-prog. |  |
| StreamNet/PSMFC Budget/Hours Tracking application | ? |  |  |
| Develop MS SQL Server Transact SQL stored procedures for faster queries | 60 |  |  |
| Develop an MS Access application for managing and creating reports for the Use Survey Web application's ASCII output files. | 12 |  |  |

| Coordinated Tasks |
| --- |
| Description | Est. Hours | Status | Date |
| Complete draft DEF 2000.1 (w/Mike Banach) | 25 | In-prog. |  |
| Editing / structural modifications for LLID/100K conversion (w/Matt Fried; more changes were made, but delegated to Bill Kinney) | 10 | Done | 11/3/99 |
| Input/updating of on-line Data Category report writer (w/David Graves) | 5 | In-prog. |  |
| Input/updating of SN Data Dictionary for DEF 99.2 (w/David Graves) | 3 | Done | 12/10/99 |
| "Getting Started" query system Help file (delegated to Karen McGill) | 5 | In-prog. |  |
| On-line "Use Survey" page (delegated to Karen McGill) | 2 | In-prog. |  |
| Incorporate distribution data category into the query system (assist Bill Kinney and Doug Reece as needed) | 8 |  |  |
| Incorporate barriers data category into the query system (assist Bill Kinney and Doug Reece as needed) | 8 |  |  |
| Resolve Reference query system errors (w/Doug Reece) | 2 | Done | 9/8/99 |
| Prepare MS Access and ASCII formated data dumps technical procedures documentation (w/David Graves) | 12 | Done | 11/5/99 |
| Redesign of StreamNet web site (delegated to McGill and SN staff) | 10 |  |  |
| On-line map home page (w/David Graves) | 5 | Done | 9/24/99 |
| Update Library system home page (w/David Graves) | 2 | Done | 10/15/99 |
| Finish development of CWT interface / Access data (w/Jim Longwill) | 30 | Done | 10/1/99 |
| Prepare technical documentation for using the Edit User Interface (w/David Graves) | 10 | Done | 12/16/00 |
| Prepare technical procedures documentatio for updating web query system, i.e., adding data categories, etc. (assist Doug Reece as needed) | 32 |  |  |
| Develop an artificail LLID system for California (work with CDFG Data Analysis Branch staff) | 8 |  |  |
| Direct StreamNet staff during transition to new Program Manager and Data Manager, advise, double check, train, etc. | 30 | 25 |  |
| Prepare of Procedures and Protocol documentation for submitting data to StreamNet, 2nd draft. (assistance to Bill Kinney and SN staff) | 8 | In-prog. |  |