|  | StreamNet Project BPA Project No. 198810804 Fiscal Year 2003 Third Quarter Progress Report April 1, 2003 through June 30, 2003 |
| --- | --- |

###### Bruce Schmidt

###### Pacific States Marine Fisheries Commission

###### Cooperators

Phil Roger, Columbia River Intertribal Fish Commission

Bart Butterfield, Idaho Department of Fish and Game

Janet Hess-Herbert, Montana Fish Wildlife and Parks

Cedric Cooney, Oregon Department of Fish and Wildlife

Steve Pastor, U.S.  Fish and Wildlife Service

Dick O'Connor, Washington Department of Fish and Wildlife

##### September, 2003

Table of Contents                                             Pg.

Introduction………………………………………………………………	 2

Objective 1.  Data Acquisition and Development………………..…….	 7

Objective 2.  Data Management and Delivery…………………………		20

Objective 3.  Library / Reference Services…………………………….		35

Objective 4.  Services to Fish and Wildlife Program Activities………		38

Objective 5.  Project Management and Coordination…………….…..		41

## Supplemental Information: Work accomplished outside the S.O.W...		46

Introduction

StreamNet is a cooperative, multi-agency data compilation and data management project authorized by the Northwest Power Planning Council’s Fish and Wildlife Program (FWP).  The project is funded primarily by Bonneville Power Administration and is administered by the Pacific States Marine Fisheries Commission (PSMFC).  Three fourths of the project consists of sub-projects within the state fish and wildlife agencies, Columbia River Intertribal Fish Commission and the US Fish and Wildlife Service to develop databases within the respective agencies, standardize data between agencies, georeference data, facilitate data transfer regionally, and maintain the regional StreamNet Library.  The ‘regional’ fourth of the project, located at PSMFC, manages and maintains the regional database, operates the Geographic Information System (GIS) and Internet mapper applications, and disseminates data through the on-line data query system.

The StreamNet Project compiles, manages and distributes information related to fish resources in the Columbia River basin, with additional information available for the rest of the Pacific Northwest.  The state, tribal and federal fish and wildlife agencies collect and utilize data related to the region’s fish and wildlife resources to meet their own mandates.  A subset of these data, primarily the annually collected types of information that are routinely used to monitor trends within fisheries and populations and provide management information, are compiled by StreamNet into regionally standardized formats and publicly distributed.  In this manner, data common to fisheries management but collected and stored in multiple formats by the individual agencies are standardized and made uniformly available basin wide.  StreamNet also ties all data to the regional 1:100,000 scale routed hydrography (GIS stream network) so that different kinds of data can be compared on a geographic basis and mapped.  The project utilizes the Internet as its primary means of data distribution, but also provides custom data services to FWP participants.  The StreamNet web site provides access to information in a queriable database and also provides maps, individual data sets not contained in the queriable database, and library references.  All data in the StreamNet database are referenced to source documents that are housed in the StreamNet Library.

Introduction			StreamNet Third quarter Performance Report, FY 2003	Page 2 of 47

Work priorities for FY 2003 include updating existing long term data sets, managing the data and infrastructure necessary to maintain and deliver data, maintaining the StreamNet Library, providing data services to regional entities associated with the Fish and Wildlife Program, and project administration.  This year the distinction between anadromous and resident fish data in the data development objectives was dropped, and the 2003 Statement of Work (available at http://www.streamnet.org/about-sn/project_management.html) was reorganized to reflect that change in approach.  This year, the agencies indicate in each individual job whether the work is directed toward anadromous or resident species for each particular data type.  This change is a change in organization, not project direction.  The majority of work remains focused on anadromous species due to the sport and economic value of these species and because of associated Endangered Species Act aspects.  However, efforts are also underway to develop increased information on resident species distribution, and increased effort is directed toward identifying resident species information that may be developed by other projects funded through the FWP and obtaining those data for archiving so that they are more widely available.

This report documents accomplishments made by the project and its cooperators during the third quarter of Fiscal Year (FY) 2003.  Since the cooperating agencies work on different jobs throughout the year, and not all agencies address the same jobs in their respective portions of the Statement of Work, the work accomplished in this quarter varies by cooperator.  Tasks and jobs that did not have any work addressed during the quarter are not included in this report.

Summary of Third Quarter activities

Activities in the third quarter of FY 2003 included routine development, maintenance and posting of various data sets, as well as routine administrative activities to continue project function.  A large amount of effort had to be focused on participating in the ongoing Mainstem/  Systemwide project review process to support project funding beyond FY-02  Key highlights of activities by each of the project participants during the third quarter are summarized below.  More detailed information is provided in the body of the report.

CRITFC:

The Library began and completed its expansion and remodeling project.   The effect is more space for the collection and seating is available for clients to use the collection.  Materials are also easier to find with more spacing on the shelves.  The Library is also now better able to organize the document delivery/duplicate exchange materials.

Development of the subbasin planning data system proceeded at a slow pace.  It will be tested next quarter in the Deschutes and Imnaha subbasins and further refined for the final product.

USFWS

Fish and Wildlife service activities on the StreamNet project were routine during the third quarter, with no data deliveries planned.

Introduction			StreamNet Third quarter Performance Report, FY 2003	Page 3 of 47

IDFG

The Idaho StreamNet project is up-to-date through the 2002 field season on anadromous fish distribution, redd counts, hatchery returns, age composition, and hatchery facilities.  We also completed coding the IDFG General Parr Monitoring database to LLIDs and measures.

We deployed a "proof-of-concept" Intranet portal that will eventually serve as the gateway to IDFG fisheries data.  IDFG biologists will be provided with web-enabled applications to manage their data and the data will be in StreamNet compatible formats, easily converted to StreamNet data exchange formats.  We also initiated the purchase (with non-StreamNet funds) of a dedicated Internet server to allow access by partner agencies to our databases, increasing the data flow to StreamNet.

We continued to have success working with IDFG fishery biologists to develop best practices data management skills and to implement StreamNet compatible data formats.  We made site visits to IDFG regional offices including the Clearwater, Salmon, McCall, Southwest, and Nampa Fish Research.

MFWP

Database maintenance was continued in the third quarter with more 2002 data entered into the system.  Updates to the hatchery database has arrived from Helena MFWP Headquarters, the internal database and spatial coverage have been updated and the data will be exchanged in the fourth quarter.  Restoration project data has been converted to SQL Server and the data will be exchanged in the fourth quarter.  The barriers edits have been received from the Westslope Cutthroat Trout Assessment, but needs to be reviewed by the department biologists before being incorporated into our dataset.  This will likely not occur until after the fourth quarter, so the current dataset with the few additions will be exchanged in the fourth quarter.  The genetic data was provided to Regional StreamNet staff as an independent data set; the data was posted in June.   LLID's and measures were generated for the whirling disease database.  We are still discussing the possibility of adding a web report for the data.  The DEF process was completed and adopted in the 3rd quarter.  It was distributed via email to all participating StreamNet staff.  Staff provided data and/or maps for 20 GIS related 	requests; 4 of these were fisheries related.  Staff assisted with data compilation, reviewed the "Qualitative Habitat Assessment Tool" created by a contractor and the "Multi-scale Resource Integration Tool" created by the Forest Service for the feasibility of using for analysis in the subbasin planning process, assisted in planning the Subbasin Planning Assessment three-day retreat, and acted as GIS and data technician for the Kootenai basin sub group at the assessment.  Provide planning documents on the FWP website for the Flathead and Kootenai subbasin plans http://fwp.state.mt.us/flatheadsubbasinplan/ and  http://fwp.state.mt.us/kootenai_Mtsubbasinplan

ODFW:

Oregon StreamNet met most Statement of Work requirements during this quarter.  Hatchery release and return submissions have been delayed but will be submitted during the next quarter.  Data delivered or made available to StreamNet included updated anadromous and resident fish distribution, fish screening data, reference information, barrier, hatchery facility, updated stream routes, and restoration data.

Introduction			StreamNet Third quarter Performance Report, FY 2003	Page 4 of 47

We accomplished normal project activities, including completion of weekly and quarterly reports, attendance and participation in the StreamNet Steering Committee meeting, and responding to direct requests for information.  Using funding provided by the Governor’s Natural Resources Office and Oregon Watershed Enhancement Board, we focused on QA/QC on 24K distribution data related to status and present production coding compatibility and life-stage timing data, and drafting the project completion report.  Version 11 of the 100K dataset and version 6 of the 24K datasets were cut and posted.  Web links that provide access to these data were updated, and an announcement was sent to the Distribution update list.  These efforts continue to improve the quality and amount of Oregon information available to and usable by StreamNet.

Tabular and spatial database systems were effectively and appropriately managed and enhanced as needed, and the details of these efforts are included in this report.  Of particular note is the continued progress that was made toward developing a comprehensive information system for Oregon's trend and barrier data sets.

Staff successfully coordinated with regional staff to assure smooth integration of Oregon data into the regional StreamNet database.

Staff continued participation in Oregon Subbasin Planning related meetings, gathered needed datasets to address EDT attribute ratings, and provided feedback on data related topics as needed.  This effort has been funded through a special contract with the Council through the Oregon Coordination Group.

WDFW

After losing our StreamNet Tabular/GIS Compiler (Gil Lensegrav) on the brink of a hiring freeze, we acted quickly and hired Ron Egan as a temporary compiler and adjusted the work plan according to Egan's skills.

We maintained good data flow with harvest location updates/corrections, natural spawner data updates and cleaned up rejected records, etc.

Extensive additional fish distribution and use data for salmon, steelhead, and bull trout were captured in three map reviews held in Eastern Washington sections of the Columbia Basin.  These data will greatly enhance the existing datasets and provide much-needed updates for Sub-basin Planning efforts currently underway in the Wenatchee, Entiat and Methow watersheds.  Moving these 24K hydro-based data into the (100K hydro-based) offerings available from the StreamNet online database will be our next challenge.

WDFW StreamNet staff were able to take advantage of a short-notice opportunity to request additional data management funds from a Council source that should help us complete formal, consistent metadata for our key spatial datasets as well as generate some standard geo-referenced points for established survey reaches in Washington's lower Columbia River tributaries.

Introduction			StreamNet Third quarter Performance Report, FY 2003	Page 5 of 47

Region / PSMFC

Regional efforts in the third quarter centered around administrative responsibilities, updating data records with information received from the project cooperators, and maintenance and management of the data delivery systems.

Administratively, the need to continue supporting the FY-03 project proposal during the Mainstem / Systemwide review process took a lot of time.  The process is so late that the decisions are now going to be applied to the 2004 fiscal year in stead of 2003.  Other routine administrative tasks, including budget management and supervision continued routinely.  A second edition of the electronic StreamNet Newsletter was sent to over 900 subscribers describing new data, features and events at the StreamNet project.

Data additions in the third quarter included 4,000 new Escapement Count Data records and 11 new data References. Eighty-six fewer time series Trends resulted from consolidation of previously discontinuous Trends.  The new GeneralizedFishDistribution table was populated with approximately 30% more records than the previous DistUse table contained.  This new table is based on the new regionally consistent definitions of current fish presence that were developed last fiscal year.

The most significant system accomplishment was installation of a new server to separate the web server software from the map server software.  This will significantly speed system function, including the GIS applications.  Many hours of debugging were done in search of network issues that resulted in hanging up the web based query system, which was also moved to the new web server, in addition to Apache web server software, in an attempt to speed up the online experience for our users.  After further testing of the test query system (where new data and applications are tested before going public), we implemented the changes referred to in the second quarter by moving them to the primary web query system.  A new set of enhancements, including an updated Barriers data category, was also implemented in the web query system.  The User's Guide for the web query system was updated to keep it current with the improvements made over the past year or two.

Introduction			StreamNet Third quarter Performance Report, FY 2003	Page 6 of 47

Objective	1	Data acquisition and development

Support the need for region wide fisheries data for research, monitoring, modeling, and management through acquisition and regional standardization of new information and updates to previous information for priority fishery data types.  Data types may be addressed by all data providing agencies, or for specific data types by a single cooperating agency on behalf of the entire project.  This Objective addresses both anadromous and resident fish species, although priorities may differ.  The tasks under this objective are identified as high or low priority under the constraints imposed under base level funding.  Work on the low priority types will largely be limited to preliminary development or scoping unless new funding is approved.

Objective	1	Data acquisition and development

Task	1	Anadromous distribution and life history (habitat use)

Document the occurrence, distribution and life history characteristics of anadromous fish species.  Project participants have placed a

high priority on updating these data during the fiscal year, utilizing a newly adopted Data Exchange Format (DEF).  The new DEF

represents a significant new workload, but will lead to more regionally consistent distribution information.  This is priority 1 under

base funding.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

IDFG	1	Convert Idaho's existing anadromous fish distribution into 	PSMFC staff converted the existing Idaho anadromous distribution data to the new

the new generalized fish distribution data exchange format.	data exchange format, completing this job.

ODFW	1	Update (to a minimal extent), maintain, correct and exchange 	Completed Q/A work on the 100k distribution data related to status and present

anadromous fish distribution and documentation 	production coding compatibility.  Cut version 11 of the 100k datasets and posted

information.  Also, evaluate the Oregon Museum collections	them to the FTP server, updated the web links that provide access to the data and

database for potential utility in enhancing our historic 	sent an announcement to our Distribution update list.

distribution information.

Initiated event creation for historic distribution of steelhead and chinook in Eastern

Oregon based on the Interior Columbia Basin Ecosystem Management Project data.

This data appears to be well supported with published documentation.

We acquired Rapid Bioassessment data for the Nestucca basin.  These data

constitute extensive snorkel surveys that meet our criteria for direct observation.

No processing of the data was completed during the quarter.

Objective:	1	Task:	1	StreamNet Third Quarter Performance Report, FY 2003	Page 7 of 47

WDFW	1	Continue updating data as received and actively solicit data 	The WDFW StreamNet Project Manager and Data Manager analyzed the issue

as warranted.  Convert tabular and spatial data to the 	of fish distribution event overlap in Southeast Washington/Northeast Oregon by

current revised StreamNet DEF and submit to PSMFC.	examining specific cases.  A summary of the most important areas of focus was

prepared and submitted to StreamNet Regional Data staff.

The WDFW StreamNet Project Manager led the Washington state generalized

fish distribution review back into the Columbia Basin this quarter, conducting high-

resolution (1:24,000 scale) reviews of streams, migration barriers, and fish

distribution and use for salmon, steelhead, and bull trout in the Pend Oreille,

Okanogan, Methow, Wenatchee, Entiat, and Yakima watersheds (as well as minor

basins east of the Columbia mainstem in central Washington).  Hundreds of data

corrections and updates were contributed through three cross-agency fish map

review meetings; these data are being verified and posted to the statewide dataset.

The next challenge is to work through the Steering Committee to generate a way to

blend these 24K hydro-based data with the existing StreamNet 100K hydro- based

fish distribution data.

Objective	1	Data acquisition and development

Task	2	Resident fish distribution and life history (habitat use)

Document the occurrence, distribution and life history characteristics of resident fish species.  Existing resident fish distribution will be maintained, but development of new data or data for new species will be limited due to the funding level.  This is priority 1 for Montana, but low priority under base funding in the other states.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

IDFG	1	Participate in the Westslope Cutthroat Trout Conservation 	The final Westslope Cutthroat Trout Assessment database for Idaho was obtained

Assessment.  In response to a decision by the 9th District 	from the US Forest Service.  Work to incorporate the data into StreamNet has been

court to require a new status review for westslope cutthroat 	postponed until the next fiscal year because of a new commitment to convert

trout, the states of Idaho, Montana, Washington, and 	anadromous hatchery returns and age composition data to new data exchange

Oregon, along with the Fish and Wildlife Service and the 	formats.

Forest Service, have agreed to work together to prepare the

new status review.  IDFG/StreamNet will send staff to several

workshops to facilitate the capture of data that will include

distribution.  The data will be prepared for inclusion into

StreamNet.

IDFG	2	As a result of our participation in job 1 of this task, we will 	We are still waiting for the final Yellowstone Cutthroat Trout Assessment database.

obtain the data from a similar effort for Yellowstone 	Further work has been postponed until the next fiscal year because of a new

Cutthroat Trout.  The data will be prepared for inclusion into 	commitment to convert anadromous hatchery returns and age composition data to

StreamNet.	new data exchange formats.

Objective:	1	Task:	1	StreamNet Third Quarter Performance Report, FY 2003	Page 8 of 47

IDFG	3	Update the StreamNet distribution database using other 	Further work on resident fish distribution has been postponed until the next fiscal

sources, including collection permit reports, historical 	year because of a new commitment to convert anadromous hatchery returns and age

survey records, and information from published reports.	composition data to new data exchange formats.

MFWP	1	Complete Distribution and Use Types data set from data 	Database maintenance was continued in the third quarter with more 2002 data

collected from biologists, documents and reports during 	entered into the system

2000-2001 using LLID stream routes.  Exchange the data to

the StreamNet database in the approved DEF format.

MFWP	2	Visit MFWP biologists in 2003 to collect 2001-2002 fish 	Planning continued in the third quarter.

distribution and supporting survey data and references.

Obtain data from federal biologists using our developed

interface.  Input all this information into the MRIS tables.

Develop some QA/QC on data before distribution.

ODFW	1	Maintain existing resident distribution information.	Westslope cutthroat data was processed and quality assurance checks were

performed.  Digital maps of the data were created and provided to Tim Unterwegner

for his feedback.

The GIS Analyst incorporated Lahontan and Westslope Cutthroat data into the

distribution database.

Objective	1	Data acquisition and development

Task	3	Adult abundance in the wild

Develop and maintain information on adult abundance for native fish species, resident and anadromous, including escapement, redd counts, peak spawner counts, trap counts, dam and weir counts, and resident fish populations (where calculated).  Also included in this data category are data gathered during spawning ground surveys regarding straying of hatchery fish onto spawning areas, i.e., marked/unmarked ratio.  Priority is given to updating these data through 2001.  This is priority 1 under base funding.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

CRITFC	1	Update mainstem Columbia and Snake River dam counts 	Effort that normally would have gone to this task was diverted to critical subbasin

through 2002 and provide updated data to the StreamNet 	planning data tasks (under a separate contract).  Data have been gathered and will

database.	be submitted to PSMFC next quarter.

CRITFC	2	Update available tribal spawning ground survey data.	Effort that normally would have gone to this task was diverted to critical subbasin

planning data tasks (under a separate contract).  Data have been gathered and will

be submitted to PSMFC next quarter.

MFWP	1	Collect all 2002 survey data during field office visits.	Data gathering was continued in the third quarter.

Objective:	1	Task:	2	StreamNet Third Quarter Performance Report, FY 2003	Page 9 of 47

MFWP	2	Input 2002 data into MFISH, including trend, count and 	Data entry was ongoing in the third quarter.

references.  We will explore which DEF is appropriate for

resident fish population surveys and provide bull trout redd

count trends at the stream level.

ODFW	1	Update existing anadromous, resident, and non-game 	Time was spent proofing the Trend data Oregon StreamNet had previously

abundance and index trends through 2001 and 	submitted.  The method for checking data consisted of randomly pulling

opportunistically collect new trend information.	records and verifying the trend data against hard copy reference material.

WDFW	1	Continue to update and enhance the existing natural 	WDFW's Region 5 StreamNet staff's ongoing efforts to improve natural spawner

spawner database (escapement estimates and/or detailed 	data development and data flow paid off.  Bob Woodard, the Region 5 StreamNet

counts) for available species.	Data Manager, finalized most the 60K trend resolution (see Item 3), resolved the

internally rejected records and submitted a data update to StreamNet in June.  This

is Woodard's first StreamNet submission that didn't go through the WDFW Data

Manager and Woodard will continue submitting natural spawner and hatchery

return data to the StreamNet Regional Manager.

Woodard met with the Region 5 biologists to standardize data collection

procedures.  The group is committed to this issue and set up a series of meetings.

All the remaining unresolved 60K Washington trends use Reference 60117.  This

reference includes a variety of data types (hatchery returns, natural spawner

population estimates, etc) described under one location description.  Both the

location descriptions and specific data type descriptions are suspect in the

reference's effort to provide run reconstruction estimates.  The publication is too

simplistic too convey all the variety of data.  We identified few 60K trends that are

already covered under a WDFW trend and need to find other references for the bulk

of these 60K trends.

Objective	1	Data acquisition and development

Task	4	Hatchery releases

Develop and maintain information on the release of hatchery reared fish.  Priority is given to updating anadromous release records using RMIS data for anadromous species through 2001.  Release data for resident species under base funding will be developed only 	where the data are readily available (primarily Montana).  Efforts this year will focus on creating cross references between PSC release codes and LLID stream location identifiers.  We will explore means of providing unrolled data on specific release locations rather than more general PSC codes.   This is priority 1 under base funding.  (Note:  We need to reach a SC decision on exactly what we intend to do with this important data category this year under the base funding scenario)

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

MFWP	1	Explore current DEF for hatchery releases and provide 	Montana data has not been requested yet.  When the DEF is complete, it will be

Montana data in exchange format, if requested.	exchanged promptly.

Objective:	1	Task:	4	StreamNet Third Quarter Performance Report, FY 2003	Page 10 of 47

ODFW	1	Update anadromous hatchery releases through 2001.	Our Database Manager downloaded individual (unrolled) juvenile release records

from ODFW’s Hatchery Management Information System (HMIS), totaling nearly

13 MB of data.  Several lookup tables that function with this data were also

downloaded.  Everything has been imported into an Access database so we could

begin to process the information into StreamNet format.

Oregon StreamNet’s Data Analyst obtained County codes related to the downloaded

HMIS release data, and updated the information with County names.  This

information will be used to georeference each release location.  During the quarter,

staff were able to assign LLID’s to about half of the 9,102 records.

WDFW	1	For anadromous species, finish researching, compiling, 	We intensified efforts to cross-reference PSC codes with StreamNet's location

converting existing WDFW anadromous release data as 	coding regime.  Relevant WDFW staff met with the WDFW StreamNet staff to

detailed, "unrolled" records.  Submit the data directly to 	discuss WDFW's internal release file and master PSC code file (Walocs).  They

StreamNet (instead of via RMIS).	decided the internal WDFW StreamNet file (PscXGeopkg) would carry the cross-

references and Walocs would exclude these references to adopt a normalized nature

for easier maintenance on Sybase.

Objective	1	Data acquisition and development

Task	5	Hatchery returns

Develop and maintain information on the return, disposition and straying of adult fish returning to hatcheries, including information on coded wire tags.  This is an anadromous related task only.  Priority will be placed on updating total return and egg take data through 2001.  Development of disposition data is lower priority and would require additional resources.  This is priority 1 under base funding.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

FWS	1	Compile FWS hatchery return data for FWS hatcheries for 	The FWS project leader participated in forum discussions on how to deal with

the most recent return year and submit to the regional 	hatchery return data.  Work is continuing.

database.  FWS will also account for all adults returning to

federal hatcheries.

IDFG	1	Complete compilation of the 2001 field season hatchery 	IDFG hatchery return data, current through the 2001 return year, were submitted to

return data from IDFG and exchange with StreamNet database.	the StreamNet regional office on 5/1/2003.  This Job is now done.

IDFG	2	Start compilation of the 2002 field hatchery return data from 	IDFG hatchery return data, current through the 2002 return year, were submitted to

IDFG.  Data will be incomplete because all reports may not 	the StreamNet regional office on 5/1/2003.  This Job is now done

be available within this project year.

Objective:	1	Task:	5	StreamNet Third Quarter Performance Report, FY 2003	Page 11 of 47

WDFW	1	Continue to update and enhance the existing hatchery 	We spent some time transferring the hatchery returns supporting files from Paradox

return database for available species.	format to MS Access 2000 format.

The WDFW StreamNet Project Manager worked with Steve Pastor on a follow-up

issue from the April Steering Committee meeting to ensure that Steve's problems

with USFWS hatchery return CWT data housed at PSMFC's RMIS site were not the

result of WDFW staff's joint work on some of those data years.  WDFW staff

offered to assist USFWS on converting these data to the new PSC Version 4

formats if needed.

Objective	1	Data acquisition and development

Task	6	Dams and Fish Passage Facilities

Develop and maintain information on dam facilities.  Primary emphasis is now on maintenance of existing information, with occasional updates as necessary.  This is priority 1 under base funding.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

MFWP	1	Provided an updated Montana dams spatial coverage and 	No progress was made on this task in the third quarter.  Data will be exchanged in

associated data in the StreamNet exchange format if 	the fourth quarter.

additions, deletions or modifications are made to the

Montana coverage.

ODFW	1	Maintain and update, as needed, based on errors found in 	Oregon StreamNet staff maintained the existing dam and fish passage facility

the Oregon dam and fish passage facilities information.	information.  A small number of records with erroneous fishway codes were

identified and corrected.

Oregon StreamNet’s GIS Analyst initiated an effort to identify and fill gaps in the

FishBarrier table coding, in particular those records related to dams.  A visual q/a

process was used to determine the different types of unique cases that exist between

the distribution and the FishBarrier table coding for all anadromous salmonids.  A

batch of dam records (58) remain that need to be reviewed on a case-by-case basis.

This work will be completed once a new barrier staff person is hired.

Staff identified and flagged off-channel dams with a new field in the internal

ODFW database.

WDFW	1	Update the dam database adding records and improving 	Internally we identified a few more dam points and organized the internal

field entries as warranted.	 PscXGeopkg file to coordinate beg/endfts reported in the trend table with any

relevant dam in the Dam table.

Objective:	1	Task:	6	StreamNet Third Quarter Performance Report, FY 2003	Page 12 of 47

Objective	1	Data acquisition and development

Task	7	Hatchery facilities

Develop and maintain information on anadromous and resident hatchery facilities, including information on location, design, management and authorization.  Primary emphasis is now on maintenance of existing information, with occasional updates as necessary.  This is priority 1 under base funding.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

MFWP	1	Update the StreamNet hatchery database with Montana's 	Data has arrived from Helena MFWP Headquarters, the internal database and

public and private facilities.  Exchange with StreamNet upon 	spatial coverage have been updated and the data will be exchanged in the fourth

completion.	quarter.

ODFW	1	Maintain and update, as needed, based on errors found in 	Oregon StreamNet's Assistant Database Manager/Developer updated the CountyID

the Oregon hatchery facilities information.	for six hatchery facility records, reviewed and updated the "LastYear" field for four

records, and corrected the name of one facility.

WDFW	1	Update the hatchery database adding records and 	WDFW's StreamNet Data Manager made plans to meet with WDFW's Agency GIS

improving field entries as warranted, including record 	Data Manager (Tim Young) in July to improve WDFW's internal system for

updates for related tables (i.e.  HatcheryXProduction data).	updating and sharing facility information.

Under separate funding, the Olympia WDFW StreamNet Tabular/GIS Compiler

continued work on the Hatchery Scientific Review Group (HSRG) Project.

Ultimately this work will aid an effort to submit data for StreamNet's

HatcheryXProduction tables.

Objective	1	Data acquisition and development

Task	8	Harvest

Develop and maintain information on sport and commercial harvest.  Higher priority is assigned to anadromous species.  This is priority1

under base funding.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

CRITFC	1	Complete and update ocean and Columbia River catch data 	No work this quarter.  This is an unfunded activity.  The NWPCC approved

through 2002.	supplemental funding for this task at its July meeting.  Work will be done in the

fourth quarter.

ODFW	1	Compile and exchange Oregon sport harvest data through 	The Project Leader reviewed the status of existing harvest trends and obtained

2000, in two submissions.	copies of past references used to create these trends.  This information was passed

on to our Data Analyst and she used it to pursue more information that can be used

to update Oregon’s harvest trends, including marine harvest trends.

Work continued on updating freshwater harvest trends.  Fully updated data will be

submitted next quarter at the next trend submission deadline.

Objective:	1	Task:	8	StreamNet Third Quarter Performance Report, FY 2003	Page 13 of 47

WDFW	1	Re-submit any existing StreamNet Washington harvest data,	WDFW's StreamNet Data Manager submitted corrections to the old location coding

updating it per StreamNet's current location coding format 	for any existing harvest locations.

to validate and correct the conversion that was completed

by non-WDFW personnel.	The WDFW StreamNet Project Manager worked with a WDFW modeler on the

PSC Chinook and Coho Technical teams to learn about the availability of stock-

based ocean and Columbia River mainstem harvest figures that are generated and

used in the coastal season- setting process.  This modeler felt that post-season

figures would be much more useful and accurate that those generated for the pre-

season process, and promised to urge the two Technical Teams to devote some

resources to begin compiling their post-season figures in a standard format.  He

also felt that StreamNet could provide a valuable service by making these data more

generally available, once they were ready.

Objective	1	Data acquisition and development

Task	9	Habitat restoration / improvement projects

Acquire data sets related to habitat restoration / improvement projects from the multiple agencies, tribes and organizations within the Columbia Basin and compile and maintain them in standardized, consistent formats.  This data category is still being organized, but interest in this information is growing as there is no consistent source of this information on a regional basis.  This is priority 2 under base funding, and will be addressed only as time and other priorities allow.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

MFWP	1	Continue to collect, centralize and maintain all stream 	This conversion has been completed and the data will be exchanged in the fourth

restoration projects data for Montana using the "Future 	quarter.

Fisheries Interface" which StreamNet staff maintains and the

Fisheries Division inputs data.  Exchange data to the

Region twice during the year.

ODFW	1	Maintain and update, as needed, based on errors found in 	Oregon StreamNet's Assistant Database Manager/Developer responded to a request

Oregon's existing tabular restoration data.  Maintenance 	for a user interface for Mitigation/Restoration data, and provided updated RunID

only; no new updates are planned.	data for four records.

Objective:	1	Task:	9	StreamNet Third Quarter Performance Report, FY 2003	Page 14 of 47

Objective	1	Data acquisition and development

Task	10	Barriers and diversion/screening

Develop and maintain data sets for barriers to fish migration and diversion structures with information on screening status.  This category is still being organized.  Existing data on adult barriers will be maintained and updated as practical.  Other sources of data will be explored.  Work on juvenile barriers, culverts and diversion screening may require additional resources.  The primary emphasis is on anadromous species except in non-anadromous areas.  This is priority 2 under base funding, and will be addressed only as time and other priorities allow.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

IDFG	1	Participate in the Westslope Cutthroat Trout Conservation 	The final Westslope Cutthroat Trout Assessment database for Idaho was obtained

Assessment.  In response to a decision by the 9th District 	from the US Forest Service.

court to require a new status review for westslope cutthroat

trout, the states of Idaho, Montana, Washington, and

Oregon, along with the Fish and Wildlife Service and the

Forest Service, have agreed to work together to prepare the

new status review.  IDFG/StreamNet will send staff to several

workshops to facilitate the capture of data that will include

barriers.  The data will be prepared for inclusion into

StreamNet.  Delivery is dependent on the Forest Service

completing the database.

IDFG	2	As a result of our participation in work component 1 of this 	We are still waiting for the final Yellowstone Cutthroat Trout Assessment

task, we will obtain the data from a similar effort for 	database.

Yellowstone Cutthroat Trout.  The data will be prepared for

inclusion into StreamNet.  Delivery is dependent on the

Forest Service completing the database.

MFWP	1	Continue to collect barrier location, species affected and 	The barriers edits have just been received from the Westslope Cutthroat Trout

other fields on stream barriers in Montana.  Information will 	Assessment, but need to be reviewed by the department biologists before being

be collected on all species regardless of life history.  	incorporated into our dataset. This will likely not occur until after the fourth quarter,

Exchange Barriers data with the StreamNet database.	so the current dataset with the few additions will be exchanged in the fourth quarter.

ODFW	1	Compile and exchange Oregon fish screening and diversion 	Oregon StreamNet's Webmaster made the ODFW Fish Screening and Passage

data assuming a new DEF is adopted.  If no DEF is 	Program's project data available on the NRIMP web site by April 15, 2003.  After

approved, data will be posted on the NRIMP site and linked 	receiving permission from Fish Screening and Passage Program staff, the pages

to StreamNet as an 'as is' submission.	were made public on April 24th.

ODFW	2	Update and maintain Oregon's barrier data and minimal fish 	Oregon StreamNet staff identified four FishBarrier table records that had a location

barrier data development based on new barrier information.	upstream of distribution, and deleted those four erroneous records from the

database.  Other efforts completed this quarter included the submission of 43 barrier

table records that already had corresponding FishBarrier table records in the

StreamNet system, and providing the latitude and longitude coordinates for

BarrierID 50949.

Objective:	1	Task:	10	StreamNet Third Quarter Performance Report, FY 2003	Page 15 of 47

WDFW	1	As funding and time permits, review existing Washington 	WDFW's distribution data proofing parties (described in Objective 1 Task1) also

state barriers and/or screening data and identify additions 	targeted confirmation of barrier sites.

and corrections needed and plan for future exchanges.

Objective	1	Data acquisition and development

Task	11	Juvenile data, abundance and outmigration

Develop and maintain information on smolt production (as determined from smolt traps), juvenile abundance (as determined through snorkel, electrofishing, and other surveys), and smolt density model estimates.  Primary emphasis will be on maintaining the existing smolt density model data and development of a DEF for these data.  The rest of the work for this data category is still under development and will require additional resources to accomplish.  This is priority 2 under base funding, and will be addressed only as time and other priorities allow.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

CRITFC	1	Seek to obtain tribal data on smolt abundance.  Inform 	No work this quarter.  These data will be sought in each river during the subbasin

Steering Committee of data availability.	planning process.

IDFG	1	Depending on the adoption of an appropriate StreamNet 	An official process for development or modifications of data exchange formats was

juvenile data exchange format (see Task 3.4), prepare 	adopted by the Steering Committee during this quarter.  Unfortunately, it is too

existing IDFG juvenile trapping data for inclusion in 	late in the contract period to complete a juvenile data exchange format and

StreamNet.	exchange data during this fiscal year.  This job has, therefore, been postponed to

next fiscal year.

MFWP	1	Pursue incorporation of resident fish survey data into the 	The forum topic on fish survey concept continued in the third quarter.

DEF, if a DEF is adopted.

WDFW	1	As funding and time permits, keep informed about other 	WDFW's Region 5 StreamNet compiler continued improving the Cedar Creek adult

WDFW agency staff efforts to organize the juvenile data 	and smolt trap databases by generating statistically accurate figures, improving the

and scope existing juvenile data to plan future conversion 	data flow and updating the database records.

and submission efforts.

Objective	1	Data acquisition and development

Task	12	Age

Develop and maintain information on age/sex composition of returning adults, primarily for anadromous species.  This is a medium priority, with the primary focus on developing data for a few test locations as a means of testing data organization/format and utility.  Remaining DEF issues will be resolved.  This is priority 2 under base funding, and will be addressed only as time and other priorities allow.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

CRITFC	1	Use CRITFC age data on sockeye populations and Bonneville	Critical subbasin planning activities diverted effort from this task.  We expect to

Dam sampling to evaluate and develop an age DEF.	finish the task next quarter.

Objective:	1	Task:	12	StreamNet Third Quarter Performance Report, FY 2003	Page 16 of 47

IDFG	1	Complete the compilation of the 2001 field season age data 	Final 2001 return year age composition data was completed.

using hatchery returns data from IDFG.

IDFG	2	Start compilation of the 2002 field age data from IDFG.  Data 	Final 2002 return year age composition data was completed.

will likely be incomplete because all reports may not be

available by the end of the fiscal year.

ODFW	1	Compile age frequency data for an as-yet undetermined 	We compiled age data in support of Oregon Subbasin Planning efforts.  These data

basin or hatchery in the Oregon portion of the Columbia 	will be submitted in StreamNet format with the trend submission next quarter.

Basin as a test case for this data type.

WDFW	1	Stay in step with the other StreamNet cooperating agencies' 	One data compiler focused most of her time this quarter on compiling age data to

efforts to research, compile, convert and submit age data for	stay in step with other StreamNet data contributors to submit age data as soon as

natural spawner data in one prototype subbasin (probably 	possible.  S.P.  Cramer & Associates collaborated with us by compiling raw data for

Lower Columbia R).  This effort is to assess any problems 	the Lower Columbia River Recovery Plan.  Then we converted the raw data to our

with the existing format and standardization with other 	internal format and are working on the StreamNet conversion and submission.

agencies' data , and plan for further data submittals.

Objective	1	Data acquisition and development

Task	13	Production factors and run reconstruction

Develop and maintain information on survival, production factors, spawner / recruit estimates, and run reconstruction.  This is currently a low priority, but the existing spawner / recruit estimate data will be maintained.  This is priority 2 under base funding, and will be addressed only as time and other priorities allow.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

CRITFC	1	Coordinate with ESA recovery planning and NWPPC 	Subbasin planning data assembly began late this quarter.  Most of the

subbasin planning efforts to capture available anadromous 	available information will be assembled in the last quarter of this fiscal

fish and bull trout productivity data for eventual DEF 	year and the first quarter of next fiscal year.

testing and inclusion in StreamNet.

Objective:	1	Task:	13	StreamNet Third Quarter Performance Report, FY 2003	Page 17 of 47

Objective	1	Data acquisition and development

Task	14	Habitat

Acquire data sets related to fish habitat (including water quality, stream/watershed habitat quality, temperature, invertebrates, and miscellaneous habitat data) from the multiple agencies, tribes and organizations within the Columbia Basin and compile and maintain them in standardized, consistent formats or archive them in original format, as appropriate.  This is currently a low priority under the existing contract, and data development will be pursued only on other funding.  Data developed on other funding will be organized and included in the StreamNet database.    This is priority 2 under base funding, and will be addressed only as time and other priorities allow.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

CRITFC	1	Coordinate with ESA recovery planning and NWPPC subbasin	Test data sets are nearly complete for the Deschutes and Imnaha subbasins.  These

planning processes to capture watershed assessment data for	datasets will be reviewed and added to at local workshops in September.  Test DEFs

DEF testing and eventual inclusion into StreamNet.	will be developed in Q4, FY03 or Q1, FY04, depending on when the test data sets

are approved by local reviewers.

Objective	1	Data acquisition and development

Task	15	Genetics

Develop and maintain information on genetic information and data sources for areas where genetics data exist.  Efforts this year will concentrate on organizing existing information, and then working on a Data Exchange Format.  This is priority 1 in Montana but priority 2 under base funding for the other states and will be addressed only as time and other priorities allow.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

CRITFC	1	Work through the coast-wide genetics work group to 	An FY-02 recommendation was to discontinue trying to treat genetic data as a core

update the genetics data catalog.	standardized dataset.  Individual agencies may contribute this information as

independent data sets.

MFWP	1	Obtain results from genetic analysis from the University of 	Genetic information was entered as it was received from the U M Genetics Lab.

Montana Genetics Lab for sampled populations of

Montana's species of special concern.

MFWP	2	Update fish distribution table when new genetic samples 	The fish distribution was updated as genetic samples were received.

affect fields/records.  Finalize a GeneticSample table field to

facilitate querying purity

MFWP	3	Exchange data to the StreamNet regional database when a 	The genetic data was provided to Regional StreamNet staff as an independent data

DEF is approved by the Steering Committee, and/or provide 	set; the data were posted in June.

data as a "showcase" data set.

Objective:	1	Task:	15	StreamNet Third Quarter Performance Report, FY 2003	Page 18 of 47

Objective	1	Data acquisition and development

Task	16	Other data sets

On an opportunistic basis, conduct scoping or exploratory level work on the availability of other types of fish related data, as requested by FWP participants.  Actual acquisition, standardization, georeferencing and distribution of these data would be dependent on funding for new work.  This is priority 2 under base funding, and will be addressed only as time and other priorities allow.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

IDFG	1	We will work with IDFG and other agency staff to facilitate 	Final review and quality control of the Idaho General Parr Monitoring database is

either the incorporation of their data into StreamNet or 	underway; it is being conducted by IDFG Fisheries staff.

independently posting their data on the StreamNet web site.

MFWP	1	Will explore as opportunities arise	We generated LLID and measures for the Whirling disease database.  We are still

discussing the possibility of adding a web report for the data.

ODFW	1	Develop data sets outside Oregon StreamNet's base efforts 	Oregon StreamNet’s Data Analyst compiled hatchery fraction data, along with age,

if requested by subbasin planners, as time and funding 	hatchery release, aquatic habitat inventory, gradient, and barrier information by

allow.	subbasin to assist in EDT analysis in support of Subbasin Planning efforts.

Region	1	Advise and assist data developers with other data sets not 	This quarter, Regional staff added a Montana trout genetics purity data set, the 2002

currently in the StreamNet system.  Low priority, and within 	interagency westslope cutthroat trout status assessment report and supporting data,

current resources only.	and reports and supporting data from two BPA-funded projects (1998-035-01 and

2002-027-00).  Since these data do not fit the existing data categories in the

StreamNet Data Exchange Format (DEF), these data sets were posted as

Independent Data Sets.

Objective:	1	Task:	16	StreamNet Third Quarter Performance Report, FY 2003	Page 19 of 47

Objective	2	Data management and delivery

Provide high quality data management services, with specific emphasis on the creation of regionally consistent data sets and the timely delivery of data to users in formats that meets their policy, planning, monitoring, and management needs

Objective	2	Data management and delivery

Task	1	Maintain and enhance the tabular database systems at the project and regional levels

Maintain functional tabular database programs at the agency and regional levels to make consistent tabular data sets for anadromous and resident fish available through the StreamNet online database system.  At both the regional and agency levels, provide database management and administration necessary for accomplishing StreamNet objectives, to include: 1) maintaining and updating the hardware and software systems necessary to support the StreamNet project,  2) enhancing or optimizing StreamNet database structures and capabilities, and 3) developing and maintaining electronic tools to facilitate data loading, management and quality assurance.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

CRITFC	1	Manage, maintain and enhance existing tabular database 	Existing systems and data are being maintained.  Budget constraints do not allow

systems, including hardware, software, tools, QA/QC 	any enhancement of hardware or software.

activities, and system administration, backup and security.

CRITFC	2	Develop prototype electronic data exchange procedures 	Yakama staff completed a major overhaul of their data and reporting system.  They

with the Yakama Nation to simplify updates of fish 	plan a workshop on the new system in July.  Prototype development will begin

abundance data.	after that workshop.

IDFG	1	Manage, maintain and enhance existing tabular database 	We continued our migration to Microsoft .NET.  Much of this work is behind the

systems, including hardware, software, tools, QA/QC 	scenes and is not directly visible in data products.  However, we believe that it will

activities, and system administration, backup and security.	greatly improve our efficiency and abilities to supply data to StreamNet.  We also

completed the installation and "proof of concept" prototyping for web-enabling our

fish data management tools over the IDFG Intranet.  This will allow biologists to

enter and compile their data from their office over the Department's Intranet.  We

also prototyped an ArcIMS web mapping application.  ArcIMS will be used as an

integral part of our fish and wildlife data management system.  Anticipating

extending our Intranet portal to partner agencies, IDFG/StreamNet initiated the

purchase and installation of a dedicated Internet server for IDFG.  We plan on

allowing partner agencies access to our databases, which will provide additional

data content to StreamNet.

We completed normal system administration functions.

Objective:	2	Task:	1	StreamNet Third Quarter Performance Report, FY 2003	Page 20 of 47

IDFG	2	Complete the administrative programs to convert locally 	An integral part of our migration to Microsoft .NET is the redesign and recoding of

held data to StreamNet data exchange format.  This includes: 	much of our internal data management system.  This includes the development of

redd counts, hatchery returns, hatchery facilities, and 	administrative tools for the automatic conversion of our data to StreamNet data

references.  Depending on the adoption of an appropriate 	exchange formats.  That work has proceeded with most emphasis being put on our

StreamNet juvenile data exchange format (see Task 3.4), 	anadromous hatchery returns and age composition data, a new job this fiscal year.

juvenile trap data map also be included.	The speed of the migration to .NET and longer-than-expected time to install and

prototype our Intranet portal for web-enabled applications indicates that we will not

be able to complete all the components that we had hoped for.  Work is, however,

proceeding and we should be completed next fiscal year.

IDFG	3	Prepare documentation of the Idaho Fish and Wildlife 	Documentation of the Idaho Fish and Wildlife Information System is an ongoing

Information System (IFWIS).  IFWIS is the information system	aspect of our development work.  All computer code is carefully documented with

at IDFG that contains the locally held and compiled StreamNet	internal comments and explanations.  Entity relationship diagrams of our database

data.  Documentation should include resource diagrams, entity	have been developed.  System diagrams are also completed.  Further documentation

relationship diagrams, database standards document,	is proceeding.

programming standards document, and database metadata.

IDFG	4	Maintain existing modules of IFWIS, including the 	Working with IDFG Fisheries staff, we made minor updates to both the Spawning

spawning ground, juvenile trapping, collecting permit 	Ground application and the Juvenile Trap application.

reports, and the reference programs.  This includes

maintenance of data integrity in the IFWIS database.

IDFG	5	Build additional IFWIS components, interfaces or tools as 	We developed a "proof of concept" portal that included the ability for biologists in

required to complete other tasks.  Specific jobs will be 	IDFG to query our databases and an ArcIMS web-mapping application.

identified on an as needed basis, but may include tools to

evaluate existing trend-based data.

IDFG	6	Conduct a review of IDFG redd count trends.  We have 	Due to longer than expected work on our .NET migration, installation and testing of

identified that some historic redd counts have changed 	our Intranet portal, and the unplanned, high-priority task of converting hatchery

significantly in location, length or method, yet remain in the 	returns and age composition data to new data exchange formats, our review of

same StreamNet trend.  We will evaluate each existing trend 	IDFG trends has been dropped from this fiscal year.  Existing trends will continue

and create new trends where necessary.  When completed, the	to be used.

updated data will be prepared for and updated in StreamNet.

MFWP	2	Modify/expand the edit/entry interface for the MFWP 	We worked with the Gallatin and Beaverhead National Forest this quarter on

Collector's Permit fisheries survey data and build other	interfaces for their use.

interface/editing tools as needed

ODFW	1	Manage, maintain and enhance existing tabular database 	Two replicas of the Fish Presence Survey Database were created and distributed to

systems, including hardware, software, tools, QA/QC 	ODFW field staff for data entry.

activities, and system administration, backup and security.

Objective:	2	Task:	1	StreamNet Third Quarter Performance Report, FY 2003	Page 21 of 47

Our Assistant Database Manager/Developer initiated and completed the first draft

of the modified ODFW barrier/dam database structure that will ultimately be used

in ODFW’s corporate data system.  The structure was distributed to Oregon

StreamNet staff for review and comment.  Oregon StreamNet staff worked

collaboratively to review the design of the ODFW Barrier database and proposed

a number of potential changes to the schema to more effectively manage the data.

This process is ongoing.

Staff worked collaboratively to develop draft ODFW procedures for updating fish

distribution data.

The GIS Analyst completed a pilot effort to merge ODFW's Observation event

records into the distribution event table in order to identify issues that need to be

addressed if these two tables are to be merged into one.

Requested modifications and additions to the FishScreen database were made

during this quarter.  The User's Guide was updated to reflect these changes.

Version 3.0 of the Fish Screening and Passage Program ("FishScreen") Database

was released this quarter.

ODFW	2	Conduct initial development of a corporate information 	Oregon StreamNet’s Database Manager/Developer reviewed an existing reference

system for trends and barrier/dam data	table that was created to replace our current reference table.  We migrated our

current reference table's data into a SQL Server database, which will be used as a

project test.

Corporate Information System development focused on completing four of the main

interfaces for the application - two for the console and two for the snap-ins.  These

interfaces allow the console to communicate with the snap-ins and vice versa.

Region	1	Manage, maintain and enhance existing tabular database 	Routine maintenance, administration, and backup of the SQL Server databases and

systems, including hardware, software, tools, QA/QC 	servers continued.  State compilers assisted by providing updates to many tables

activities, and system administration, backup and security.	that were found to contain ambiguous location coding or reference IDs out of

properly assigned ranges, etc.  QA efforts were also performed on Fish Barrier

and Hatchery Facility data.  A new rack mounted Dell Poweredge 2650 web server

was purchased and brought online this quarter in order to dedicate the existing

server to geographic information processing and physically separate the web server

software from the map server software.

Region	2	Update or develop data entry and management tools.  	The Programmer made updates and enhancements to the Forum web- based issue

Assist the cooperating agencies with tool development, as 	discussion tool.

needed and requested.  Tools may include input interfaces,

error checking, geographic locators, etc.

Objective:	2	Task:	1	StreamNet Third Quarter Performance Report, FY 2003	Page 22 of 47

WDFW	1	Manage, maintain and enhance existing tabular database 	WDFW's Mark Hino contributed his time and created a tool to simultaneously

systems, including hardware, software, tools, QA/QC 	convert internal Mucodes to longitude and latitudes.

activities, and system administration, backup and security.

Currently we use about eight discreet Paradox tools for data compiling work.  We

re-programmed two of these as MS Access tools and will continue the re-

programming until all the tools are converted.

WDFW Region 5 StreamNet staff attended a two-day ARGIS class in Olympia to

improve their ability to manipulate GPS readings for tabular natural spawner and

hatchery return data.

We continued to add and refine our cross-reference of PSC codes and StreamNet's

location coding regime.  We redefined tracking codes (geo- types and ft-mgr codes)

to cope with the growing variety of location data that come from different master

files and are conveyed in several StreamNet files.

Before leaving for another position, Gil Lensegrav (the WDFW StreamNet

Tabular/GIS compiler) quickly trained the WDFW StreamNet Data Manager on

how to run our existing ArcView tools and he summarized outstanding hatchery

facility layer location issues.  Unfortunately, ArcView creates too many files to

easily document them and the file storage system needs re- organization to

intuitively find pertinent files.  Before Lensegrav left, we could not simply move

the files to a simpler folder structure without breaking all the internal path

descriptions.  This experience (which isn't over yet) will be complicated to untangle

yet will be a good learning experience on how to better organize and label these

files.

Objective	2	Data management and delivery

Task	2	Maintain and enhance the GIS and hydrography database systems at the project and regional

Maintain functional Geographic Information System programs at the agency and regional levels to make consistent GIS layers for anadromous and resident fish available through the StreamNet online database system.  At both the regional and state levels, provide GIS management and administration necessary for accomplishing StreamNet objectives, to include: 1) maintaining regional and agency-level GIS systems, including hardware and software, 2) maintaining a regionally consistent hydrography layer at the 1:100,000 scale, and 3) developing and maintaining tools to facilitate use and manipulation of GIS data.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

IDFG	1	Maintain and update, as necessary, the hardware and 	We completed normal system administration functions.

software, including ArcView and other tools, extensions and

projects, that constitute the regional and cooperating state

agency Geographic Information Systems.  Provide system

administration, backup and recovery, and security.

Objective:	2	Task:	1	StreamNet Third Quarter Performance Report, FY 2003	Page 23 of 47

IDFG	2	Maintain and update, as necessary, the 1:100,000 scale 	Updates to our 1:100,000 scale hydrography began this quarter.  Efforts this quarter

hydrography files for the states and the PNW region.  	were focused on updating and adding new lakes.

Submit all changes to the StreamNet database at the

Regional office.

ODFW	1	Maintain and update, as necessary, the hardware and 	Oregon StreamNet's GIS Analyst completed the annual GIS maintenance agreement

software, including ArcView and other tools, extensions and	with ESRI for 3 ArcInfo, 2 Spatial Analyst, 2 ArcPress and 1 Network license.  He

projects, that constitute the regional and cooperating state 	also requested an ArcInfo license Keycode transfer from ESRI in order to move a

agency Geographic Information Systems.  Provide system 	license from Corvallis to Portland to support Subbasin Planning efforts.  He

administration, backup and recovery, and security.	installed ArcGIS 8.3 and updated the Keycode files on the license server.  He

loaded ArcInfo 8.2 on one of our laptops to have on hand as an alternative GIS

machine.  Lastly he synchronized a replicate copy of the ODFW Distribution

database with the Design Master copy and reconciled differences.

ODFW	2	Maintain and update, as necessary, the 1:100,000 scale 	Oregon StreamNet's GIS Analyst performed a cursory assessment of the scope of

hydrography files for the states and the PNW region.  	disconnected routes that should be connected.  This was done in response to a

Submit all changes to the StreamNet database at the 	request from regional StreamNet staff.

Regional office.

Region	1	Maintain and update, as necessary, the hardware and 	Routine management and maintenance of the GIS system at the Regional office

software, including ArcView and other tools, extensions and	continued during the quarter.  An attempt to upgrade the ArcIMS Internet mapping

projects, that constitute the regional and cooperating state 	software was delayed until the new database server was installed and the GIS and

agency Geographic Information Systems.  Provide system 	database software were separated onto two machines.  This was necessitated

administration, backup and recovery, and security.	because, for some unknown reason, the new IMS software conflicted with the

database software.  The upgrade will be accomplished first thing next quarter.

Region	2	Maintain and update, as necessary, the 1:100,000 scale 	StreamNet GIS staff began to examine the 1:100K hydrography to identify and

hydrography files for the states and the PNW region.  	rectify a few inconsistencies in the connectivity.  Preliminary review indicated

Submit all changes to the StreamNet database at the 	that many cases of non-connectivity downstream are legitimate, resulting from

Regional office.	some streams (particularly in the eastern portions of the basin) going subsurface

and some streams connecting to a large river with a braided channel.  In cases of

braided channels, only the largest is represented on the hydrography, but in some

cases a tributary enters a different braid, giving the appearance of no connection.

Region	3	Integrate the functioning of the GIS system with the 	The Regional GIS specialist created the first set of cross reference tables for the

StreamNet fisheries and habitat database in support of the 	California routed hydrography.

query system.  Maintain up-to-date cross tables used via

the StreamNet web interface to select information by

geographic area.

Region	4	Maintain and improve the LLID/NHD hydrography 	StreamNet GIS specialist will continue to work on finalizing the conversion

conversion tool.  Immediate need is to complete error 	application with the assistance of previous specialist.  This work will continue

trapping routines and polish the final application.	in FY-04.

Objective:	2	Task:	2	StreamNet Third Quarter Performance Report, FY 2003	Page 24 of 47

WDFW	1	Maintain and update, as necessary, the hardware and 	Our WDFW StreamNet Tabular/GIS compiler assisted the WDFW StreamNet

software, including ArcView and other tools, extensions and	Project Manager in gathering information on ArcView upgrades for all relevant

projects, that constitute the regional and cooperating state 	Fish Program staff.  A complete report was delivered to the WDFW Information

agency Geographic Information Systems.  Provide system 	Services Section in May and installations of the Version 8 software began in June.

administration, backup and recovery, and security.

WDFW	2	Maintain and update, as necessary, the 1:100,000 scale 	We started correcting the 1:100K hydrography.  Our compiler left this position

hydrography files for the states and the PNW region.  	before completing this project.  We will finalize the work but it's postponed until

Submit all changes to the StreamNet database at the 	late in Q4.

Regional office.

Objective	2	Data management and delivery

Task	3	Data management and coordination

This task includes GIS and tabular data management at the regional and cooperating project levels after the data have been developed.  Once data are submitted to the regional database, assure they fit established formats, perform appropriate error checks, and load the data into the StreamNet database and perform routine management of the data.  The region and contributing agencies will collaborate to fix problems and assure seamless loading of data into the database.  The cooperating projects will perform similar functions for managing data in their systems.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

CRITFC	1	Maintain and manage data developed under Objective 1 in	No work this quarter.  Aside from the Library (see below) CRITFC does

functional database systems.  Coordinate with regional staff to	not maintain agency databases for the StreamNet system.

assure smooth submission of data to the regional database.

CRITFC	2	Prepare FGDC standard metadata for all GIS layers 	River reaches for subbasin planning have been developed through a series of local

developed by the cooperating agencies and submit to the 	workshops for most Oregon subbasins.  These reaches are entered as GIS events.

regional StreamNet database.	Metadata are being developed as reaches are entered.

CRITFC	4	Develop data handling applications to ease transfer of tribal 	No work this quarter.  Tribal data will be developed and submitted as part of the

data to StreamNet	subbasin planning process.  Data entry procedures are being developed for subbasin

planning.  Other applications will be tested as part of the Yakama Nation

prototyping effort (see Task 2.1.2).

IDFG	1	Maintain and manage all data developed under Objective 1 	We have utilized components of our internal fisheries information system to

in functional database systems at the cooperating agency 	manage all the data that we have submitted to PSMFC.  This includes both new

level.  Coordinate with regional staff to assure smooth 	data compilation and QC of the existing historical data.  During data submission,

submission of data to the regional StreamNet database.	we have coordinated closely with the PSMFC data manager to work out data

formatting and submission issues.

IDFG	2	Prepare FGDC standard metadata for all GIS layers 	We have not submitted any GIS data (just tabular) and, therefore have not needed to

developed by the cooperating agencies and submit to the 	submit any FGDC compliant metadata.  We don't anticipate submitting any GIS

regional StreamNet database.	data this year.

Objective:	2	Task:	3	StreamNet Third Quarter Performance Report, FY 2003	Page 25 of 47

IDFG	3	Work cooperatively to define the level of effort needed to 	This topic was discussed at the Steering Committee meeting.

develop metadata for tabular StreamNet data.

IDFG	4	On an opportunistic basis, coordinate with IDFG fishery 	The IDFG/StreamNet data coordinator initiated some improvements in the way

programs to facilitate the use of data standards that are 	IDFG regional and fisheries staff approach data compilation and record keeping in

consistent with StreamNet and other regional standards.	 their field surveys.  These included obtaining LLIDs and measures, defining survey

transects, use of GPS for location and best practices for data management.

Regional visits were made to the IDFG Clearwater Region, Salmon Region,

Southwest Region,  McCall subregion and Nampa Fish Research.

ODFW	1	Maintain and manage all data developed under Objective 1 	The Database Analyst responded to data questions from Regional StreamNet staff

in functional database systems at the cooperating agency 	concerning updating references and errors in harvest data trends.  These questions

level.  Coordinate with regional staff to assure smooth 	are being addressed as time allows, however all will be reviewed before the next

submission of data to the regional StreamNet database.	trend submission.  Corrections will be submitted at that time.

The Assistant Database Manager/Developer provided Regional StreamNet’s

Database Manager with information he requested on 43 of our barrier records.  She

also responded to an inquiry regarding the hatchery facility AdultCap, Spawn,

Hatch, Rear, Acclimate and Release field values for 35 records.

The Project Leader requested a set of restoration project test records from Oregon

Watershed Enhancement Board staff so Regional StreamNet could scope the

workload of converting OWEB's database to the new restoration project format

being proposed.

ODFW	2	Prepare FGDC standard metadata for all GIS layers 	Bull Trout metadata created with the old Arc Document command was imported

developed by the cooperating agencies and submit to the 	into ArcCatalog which gives us more options in terms of data formats that we can

regional StreamNet database.	export out to, including XML.

Anadromous salmonid distribution metadata from the old Arc Document format

was converted to ArcGIS format and updated to include descriptions of the recent

changes.

ODFW	3	Work cooperatively to define the level of effort needed to 	Oregon’s Tier 1 level non-spatial metadata format was provided to StreamNet

develop metadata for tabular StreamNet data.	Steering Committee members for review.

Region	1	Update and append data as submitted by StreamNet 	Data additions in the third quarter of the project year included:   4,000 new

participants.  Isolate erroneous or duplicative data and work	Escapement Count Data records and 11 new data References.  Eighty-six fewer

with source agencies to correct problems.  Produce 	time series Trends resulted from consolidation of previously discontinuous Trends.

downloadable versions of StreamNet databases.   Maintain

logs of data submissions and major database changes.	Unreported in the previous Quarterly report was the creation of a downloadable

Access database of StreamNet data tables and associated lookup tables, indexes

and relationships for online downloading in both Access 97 and Access 2000

database formats.

Objective:	2	Task:	3	StreamNet Third Quarter Performance Report, FY 2003	Page 26 of 47

Region	3	Maintain a library of StreamNet GIS layers for internal use 	The GIS layers and map catalog were maintained and they remained available

and as downloadable data on the web site with complete 	over the StreamNet website.

documentation (metadata).

Region	5	Revise the way hatchery release data are handled.  Since it is not	We maintained the temporary statement that sends users to the RMIS site for

currently possible to georeference the RMIS hatchery release data	hatchery release data.  Work continues in the cooperating agencies to in the future

to the 100K hydrography and the data can't be updated without	obtain release data that is specific to actual location stocked, not rolled up into PSC

such georeferencing, send data users to the RMIS site for current	codes, which cover larger areas with multiple stocking locations.

release information.  Work with RMIS and the StreamNet partners

to develop a means of georeferencing release data.

Region	6	Assist the database manager with the spatial component of 	Regional staff assisted WDFW and USFWS in locating a dam on the Wenatchee

data and its implementation online, as needed.	River, and in determining the correct dam name.  A GIS measure was also

generated for this dam.

Region	7	Assist data contributing agencies in development of data, 	ODFW StreamNet staff reviewed the logical problems noted previously in the

including formatting, coding, data entry, error checking, and	original design of the Fish Barrier data category and accepted the regional data

submitting to the regional database.	manager's proposal to change the structure of the Barrier and FishBarrier tables.

We worked with IDFG StreamNet and the StreamNet Library staff to recode

problematic data reference identifiers (RefIDs) into the IDFG range.  We acquired

various versions of Habitat Restoration data entry databases from state compilers in

order to assemble useful options for the Nez Perce Tribe staff to enter Habitat

Restoration data that might be shared with StreamNet.

Region	8	Examine the StreamNet database for errors and report any 	Limited-scale errors encountered this quarter by Regional personnel included

found to the appropriate entity for correction.	questionable coding of "subruns" in marine harvest data, hatchery facilities that

were incorrectly coded as having been closed, a possible duplicate record for a dam

in Montana, hatcheries without traps showing capture of returning fish, an error in

the hydrography GIS layer, and marine harvest records that were recorded as

freshwater sport harvest.  These erroneous records were reported to the appropriate

data- generating agency for correction.

One major systematic error was found this quarter.  The StreamNet Program

Manager found an example of a time series (trend) record for which the reference

cited was earlier than the date of the survey in the field.  On examining the database

we found about 12,000 such instances.  Obviously a very large systematic error

has occurred.  The cause is being determined and we hope to have these errors fixed

in the shortest possible time.  However, given the magnitude of this problem it may

take months to address.  In at least some cases, these are ongoing reports that are

updated annually, but for some reason the citations were not updated.

Objective:	2	Task:	3	StreamNet Third Quarter Performance Report, FY 2003	Page 27 of 47

WDFW	1	Maintain and manage all data developed under Objective 1 	WDFW's StreamNet Data Manager responded to any issues raised by StreamNet's

in functional database systems at the cooperating agency 	Regional staff (i.e.  small beg/endfts causing problems with the query system

level.  Coordinate with regional staff to assure smooth 	display, odd run/subruns, etc.).  She worked with the WDFW StreamNet Project

submission of data to the regional StreamNet database.	Manager and WDFW's Fish GIS Manager to assess reported "invalid" event

measures that appear to lie beyond the end of the stream, as denoted in a database

maintained by StreamNet Regional staff.  This database does not agree with the

WDFW hydro database in many cases.  This topic will be prepared for anticipated

Steering Committee discussion at the July meeting.

Objective	2	Data management and delivery

Task	4	Data exchange standards

Establish and maintain data exchange standards to ensure consistent content and format of data that originate from multiple data sources.  Monitor adopted and proposed data exchange formats for data categories described under Objective 1.  This task will provide coordination and technical assistance regarding interpretation of database structures and codes.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

All	2	Develop a protocol / process for changing and making	With leadership from the Montana StreamNet project, all Steering Committee

additions to the DEF	members successfully adopted a protocol for making changes to and developing 				new Data Exchange Formats.  A protocol document was created showing the steps

to be followed and the responsibilities of the cooperators.  This document was

distributed to all Steering Committee members and made available on the

StreamNet website.

CRITFC	1	All project participants will jointly work through the	CRITFC data responsibilities are fairly routine and do not normally involve DEF

Steering Committee to revise the existing and develop new 	issues.  Steering Committee discussions are monitored and suggestions offered as

DEFs to assure regional data consistency and allow for 	appropriate.

inclusion of new data types.

IDFG	1	All project participants will jointly work through the 	The IDFG/StreamNet project leader discussed DEF issues at the Steering

Steering Committee to revise the existing and develop new 	 Committee meeting.

DEFs to assure regional data consistency and allow for

inclusion of new data types.

IDFG	3	Provide lead development of a DEF for juvenile data.	Because the approval of an official process for developing new data exchange

formats finished so late in the contract period, work on a new juvenile DEF was

delayed.  It is doubtful that it can be finished this fiscal year, but initial work will

begin.

MFWP	1	All project participants will jointly work through the 	Several DEF issues were resolved either through the forum or at the SC meeting

Steering Committee to revise the existing and develop new 	in April.

DEFs to assure regional data consistency and allow for

inclusion of new data types.

Objective:	2	Task:	4	StreamNet Third Quarter Performance Report, FY 2003	Page 28 of 47

ODFW	1	All project participants will jointly work through the 	Staff provided input to the StreamNet Forum discussion topic related to the Draft

Steering Committee to revise the existing and develop new 	FishSurvey (Sightings/Observation) table.

DEFs to assure regional data consistency and allow for

inclusion of new data types.	Oregon StreamNet's Assistant Database Manager/Developer provided feedback on

the proposal to consolidate the barrier and dam data into one table, and to eliminate

the DamID field from the FishBarrier table.

Region	1	All project participants will jointly work through the 	DEF version 2003.1 (draft) was further updated.  As of the end of the

Steering Committee to revise the existing and develop new 	quarter it was close to being ready for adoption.  The big issue has been

DEFs to assure regional data consistency and allow for 	 a conversion of georeferencing that was okayed in spring 2002 but has

inclusion of new data types.	not yet been implemented.  The details of this change are more complex

than anticipated, and required much discussion and analysis.

The Regional Fisheries Biologist worked with PSMFC personnel in

California (working under other funding) to convert the existing

StreamNet restoration projects data, and new Oregon Watershed

Enhancement Board data, into the proposed new restoration projects

structure.  This collaboration will benefit StreamNet by getting our

existing data updated, improving our data structure, and receiving new

data, all at very low cost.

Region	4	Assist with development of XML schema based data 	We updated and enhanced XML output for the web query system.

exchange options for both incoming and outgoing data.

Develop a written recommendation on how to utilize XML to

maximize exchange of data for consideration by the

StreamNet Steering Committee for future action.

WDFW	1	All project participants will jointly work through the Steering	WDFW's Region 5 StreamNet Data Manager (Bob Woodard) led the final efforts

Committee to revise the existing and develop new DEFs to assure	to revise and adopt the new Hatchery Returns format and lookup tables.

regional data consistency and allow for inclusion of new data types.

Objective:	2	Task:	4	StreamNet Third Quarter Performance Report, FY 2003	Page 29 of 47

Objective	2	Data management and delivery

Task	5	StreamNet Internet site

Continue to maintain and enhance the existing client-server system to provide access to StreamNet data products through the Internet at both the regional and cooperating project levels.  The StreamNet home page will continue to be utilized as the project's primary data delivery vehicle.  Priority will be given to incorporating data developed through Objective 1 and providing access to reference materials secured through Objective 3.  GIS systems will be used to promote data sharing, data transfer, communication, and to pilot efforts that improve efficiency in data migration to the StreamNet database.  Appropriate training on the use of the system will be provided through a combination of on-line help and in-person training sessions.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

All	1	Provide ongoing review of the StreamNet Internet site, as 	Project participants routinely provided feedback on the StreamNet Internet site as

time permits.  Identify problems or needed improvements, 	issues were detected.  IDFG reviewed data displays of their data on the web site and

and critique new features and functions.	identified a number of data issues that need to be corrected.  Work on those

corrections will begin next quarter.

ODFW	2	Manage and maintain Oregon's web-based data integration, 	Many additions, modifications & improvements were made to the NRIMP web site.

communication, and transfer system site and their links to

Oregon’s Webmaster consulted OSU’s Central Web Services "Known Issues" page

and found that web site statistics and hit counter services are still not available, so.

due to continued server restrictions, the NRIMP web site statistics will not be

available for an indefinite period of time.  The web statistics information normally

contained in the quarterly reports has been discontinued until we regain access to

the information, or migrate the NRIMP web site to a different server.

Oregon StreamNet staff addressed issues related to a disk filling up and permission

issues with our FTP server.  The root password was changed as a precaution.

We completed transfer of responsibilities for managing the agency's FTP server

from Oregon's GIS Analyst to ODFW Information Systems Division staff.

Content transition was launched at the end of the quarter to remove / transfer

accounts for nearly 30 users.  Oregon's GIS Analyst worked with other ODFW staff

to troubleshoot selective availability of access to the Agency FTP and web server.

Region	1	Maintain and upgrade the StreamNet web server and 	We migrated the web server and web query system to a new web server for

software, including programming, tool development, system 	increased performance.  The old web server hardware was configured to be an

security, etc.	exclusive ArcIMS map serving system which has increased the speed of serving

maps as well.

The Links pages were updated as necessary.  Dead links were updated or removed.

Several links were added, including one to the EPA funding program page and

one to the National Biological Information Infrastructure (NBII).  We also helped

NBII select the most appropriate spot on their web site where they might link to

Objective:	2	Task:	5	StreamNet Third Quarter Performance Report, FY 2003	Page 30 of 47

StreamNet.  An attempt was made to reorganize the links page, but the proposal

was not considered workable.  Future work on reorganizing these pages will occur.

A link to a units of measure web site was added to our Public Education web page.

Discussions took place on how/whether to update the entity- relationship diagram

help pages on the web site.  These pages are supposed to show how users can link

the various database tables together in order to query out data.  However, these

diagrams have become outdated since they were create.  No conclusion was reached

on the best path to proceed, so discussions on this topic continue.

A list of query system problems and potential enhancements has been maintained

for several years.  This list was reviewed this quarter, and a number of the items

were checked off following their completion.

Region	2	Maintain and enhance the functionality, look and usability 	After further testing of the test query system, we implemented the changes referred

of the StreamNet web-based query system.	to in the second quarter in the production web query system.  A new set of

enhancements, including an updated Barriers data category, was also implemented

in the web query system.

The order of items presented in the pick lists can affect the user- friendliness of the

query system.  Currently, for all criteria except 'State' we order items alphabetically.

Because of the number of species in the ‘species’ list, we made several attempts to

create a better order of appearance for the species.  We would like to have the most

frequently desired species high in the list, but want to avoid illogical groupings of

dissimilar or unrelated species.  No consensus was reached, so no action was taken.

This topic will likely come up in the future.

The web query system User's Guide was updated this quarter.  It had grown

obsolete as the query system developed the past few years.  Technical problems in

converting the file to .pdf format resulted in formatting errors, mainly misplaced

graphics.  These problems will be addressed in the future.

A prototype for a new habitat restoration projects layout was shown to several

regional personnel.  Further discussion and review will be necessary before this

prototype can become the model for this data category's output on the web site.

Region	3	Maintain GIS Data, Map, and PNW Reach File Internet pages.	These pages were maintained as a routine part of managing the system.

Region	4	Maintain, update as necessary, and improve the Internet mapping	Routine management of the mapping system continued this quarter.

component to the StreamNet web site to allow users to access

StreamNet data through interactive map interfaces.  Improvements

might include such items as adding DRGs or aerial photos to the

IMS applications, and showing trend locations in the query system.

Objective:	2	Task:	5	StreamNet Third Quarter Performance Report, FY 2003	Page 31 of 47

Region	5	Guide development and enhancement of the StreamNet web 	The Regional Fisheries Biologist worked with the Programmer on appropriate

query system from the perspective of data users.  Review 	output for the barriers data categories.  It was determined that two separate

changes to the web query system to ensure they are 	outputs should be made.  First, a simple listing of barriers should be made available

implemented appropriately and do not create unforeseen 	for the geographic region selected.  Second, if a species has been chosen in the

problems.	query system, then the output should show the information contained in the

FishBarrier table, which contains details of how individual barriers affect a single

species/run.  This discussion guided the final output that was developed.

Region	7	Convert the core data query system to an open ColdFusion 	Additional work was completed including XML output options and a test

environment	interface for our Calfish partner project.

Region	9	Maintain logs of web query history and error events.  Track 	Logs were maintained for website use and problem occurrence.  Usage of the

and report Internet site usage by month and investigate web	StreamNet website in the third quarter is summarized below.

query system errors encountered.

|  | Apr-03 | May-03 | Jun-03 |
| --- | --- | --- | --- |
| Overall Page Requests | 27,291 | 41,412 | 36,868 |
| Data Query Page Requests | 9,142 | 15,172 | 16,828 |
| Unique Sessions | 2,256 | 5,449 | 8,473 |
| Data Reports Viewed | 1,632 | 2,297 | 1,540 |
| Top 10 individual requesters | attbi.com, noaa.gov, aol.com, uswest.net, 207.173.155, pacbell.net, army.mil, oregonstate.edu, 103.107, usda.gov | attbi.com, aol.com, noaa.gov, clackesd.k12.or.us, 144.92, uswest.net, comcast.net, state.id.us, easystreet.com, ucsc.edu | bellsouth.net, attbi.com, uswest.net, aol.com, noaa.gov, deq.state.or.us, washington.edu, easystreet.com, comcast.net, cableone.net |

Objective:	2	Task:	5	StreamNet Third Quarter Performance Report, FY 2003	Page 32 of 47

Objective	2	Data management and delivery

Task	6	Respond to data / information requests

Receive and respond to requests for data and information, source materials, and custom products.  Response to requests will be honored within the limits of available resources, with priority given to information requests having direct relevance to the Fish and Wildlife Program.  Other priorities will include implementation of the Endangered Species Act and federal, state, and tribal natural resource management activities.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

CRITFC	1	Respond to requests for data, maps, technical assistance, 	No work this quarter.  This is not a primary CRITFC data activity.  See also

source materials, or custom data products, within the 	services to Library users under Objective 3.

capabilities provided by the base funding level.  All

requests will be logged and reported

IDFG	1	Respond to requests for data, maps, technical assistance, 	We responded to 40 requests for data or information: 6 from federal agencies, 15

source materials, or custom data products, within the 	from state agencies, 5 from universities, 1 from a tribal agency, 11 from private

capabilities provided by the base funding level.  All 	industry and 2 from non-governmental organizations.  Twenty-six of the requests

requests will be logged and reported	were for species distribution information, 6 for general GIS data, 3 for redd counts,

3 for technical assistance, 1 for age composition data and 1 for hatchery return data.

MFWP	1	Respond to requests for data, maps, technical assistance, 	Staff provided data and/or maps for 20 GIS related requests; 4 of these were

source materials, or custom data products, within the 	fisheries related.

capabilities provided by the base funding level.  All

requests will be logged and reported

ODFW	1	Respond to requests for data, maps, technical assistance, 	Our GIS analyst developed a new process to summarize FTP downloads.  The old

source materials, or custom data products, within the 	process used some Unix scripts - the new one uses Access.  Six hundred ninety-nine

capabilities provided by the base funding level.  All 	unique users viewed / downloaded data from the ODFW FTP site during this

requests will be logged and reported	quarter.  Also, 3,836 data downloads were made from this site.

A total of 18 data, 1 document, 1 map, and 14 'other' requests were answered during

this quarter.  A detailed list by requester and request type can be made available

upon request.  The list of requests below is provided as an example of the range of

requests we respond to.  These requests included:

a.  Provided observation data to NOAA Fisheries.

b.  Processed statewide distribution datasets into UTM zone 11 and provided to

Wallowa County for a watershed assessment of the Lostine River.

c.  Converted and made available a MS Word format copy of the Oregon Lamprey

Report for editing purposes.  Posted the updated report back to the web after

converting it back to PDF format.

d.  Spoke at length with a landowner in regards to the basis for the designation of

essential salmonid habitat in his area, helping him understand how StreamNet data

were used in the process.

Objective:	2	Task:	6	StreamNet Third Quarter Performance Report, FY 2003	Page 33 of 47

e.  Assisted OWEB staff with ArcView theme display and map legend creation for

restoration project maps they were developing.

f.  Helped to coordinate a software loan agreement between two ODFW staff

members to improve self-sufficiency in the area of GIS.

g.  Explained to a Yamhill County FSA staff person how to acquire appropriate GIS

data for making their own custom maps.

h.  Discussed our Barrier and Fishbarrier data with NOAA Fisheries staff,

explaining how the two relate to one another and also why there is not a one-to-one

match between them.

i.  Located old beaver mapping project data from 8mm tape and plotted 19 maps

for a requester.

Region	1	Respond to requests for data, maps, technical assistance, 	The Regional StreamNet office at PSMFC received a total of 41direct data /

source materials, or custom data products, within the	information requests, which were promptly addressed.  These did not include data,

capabilities provided by the base funding level.  All	maps or other information downloaded directly from the StreamNet web site.

requests will be logged and reported

Region	2	Develop a standard format for reporting requests in the 	The Regional fish biologist worked with Steering Committee members to get input

quarterly reports	on the format used at PSMFC to track information requests, with the intent of

developing a common approach among the cooperators.  As expected, each agency

approaches this differently, so it will take time to develop a common approach.

WDFW	1	Respond to requests for data, maps, technical assistance, 	WDFW StreamNet staff responded to 33 data requests this quarter.  The requests to

source materials, or custom data products, within the 	Region 5 staff required more time than normal.  Custom map requests have

capabilities provided by the base funding level.  All 	dwindled (down to ten this quarter) since we lost our Tabular/GIS compiler.

requests will be logged and reported	Generalized fish distribution data and juvenile/adult trap figures are the most

popular data categories for requests.  This quarter's main recipients included staff

from WDFW, NOAA-Fisheries, and Cramer Associates, Inc.  (a consulting firm).

Objective:	2	Task:	6	StreamNet Third Quarter Performance Report, FY 2003	Page 34 of 47

Objective	3	Library and reference services

Provide professional library services to the Columbia Basin's fish and wildlife decision-makers, planners, managers, and researchers by acquiring and cataloging StreamNet source documents and other related material; and by providing open and efficient access to these materials

Objective	3	Library and reference services

Task	1	Collection development

Develop a collection of materials applicable to the mission of StreamNet.  Collect, catalog and organize materials to document data

sources, Fish and Wildlife Program activities and reports, and other gray literature for access by regional scientists, agencies,

interested parties, and other libraries.  Project participants will submit reference documents for all data to be included in the collection.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

CRITFC	1	Obtain reference documents for all data developed under 	The Library received 3 shipments of reference documents from participants.  The

Objective 1 and submit them to the StreamNet Library for 	Library also agreed to provide archiving services for the NWPCC subbasin

inclusion in the collection and catalog.	planning effort.  The Council agreed to provide temporary funding for 1 additional

Library Technician to carry out this function.

CRITFC	2	Coordinate source material submissions for data compiled 	The Library accepted donations of documents from other libraries and clients.

by participants.

CRITFC	3	Develop a collection of materials related to the Columbia 	Library staff have identified several bibliographies of materials that are relevant to

Basin, including reports from other Fish and Wildlife 	the collection.  We are working to identify those documents we already own so

Program projects, other agency documents as they relate to 	that we can focus on obtaining documents that we need for the collection.

the Basin, and other published and unpublished materials as

requested by clients.

CRITFC	4	Maintain and develop a collection of journals related to 	We continue to identify new journal titles that are relevant to the collection and

fisheries and aquatic sciences as well as other related 	researchers in the Columbia Basin.   We are looking at ways of obtaining these

scientific topics.	titles, including exchanges with other libraries.

IDFG	1	Obtain reference documents for all data developed under 	Reference materials for our 2001 and 2002 hatchery return data were submitted to

Objective 1 and submit them to the StreamNet Library for 	the StreamNet library.

inclusion in the collection and catalog.

ODFW	1	Obtain reference documents for all data developed under 	The Data Analyst reviewed reference information and sent a library submission

Objective 1 and submit them to the StreamNet Library for 	with corrections and updates to Lenora Oftedahl at the StreamNet Library.

inclusion in the collection and catalog.

Staff worked though the reference table looking for duplicates, checking the

accuracy of the references, and performing other general QA/QC activities.

Objective:	3	Task:	1	StreamNet Third Quarter Performance Report, FY 2003	Page 35 of 47

Region	1	Obtain reference documents for all data developed under 	11 new reference titles were added this quarter.

Objective 1 and submit them to the StreamNet Library for

inclusion in the collection and catalog.

Region	2	Enhance the StreamNet data reference system by repairing 	A test export of the StreamNet Library holdings was received at the regional office

or establishing procedures for updating and reconciling data	and a review of all available fields was conducted to specify the appropriate

-related references between the StreamNet database at PSMFC	information needed for future export to StreamNet regional data manager, as well

and the StreamNet Library database housed at CRITFC.	as desired field naming and data type conventions.

WDFW	1	Obtain reference documents for all data developed under 	Reference documents were provided as part of routine operations.

Objective 1 and submit them to the StreamNet Library for

inclusion in the collection and catalog.

Objective	3	Library and reference services

Task	2	Provide access to collection

Provide user access to the materials described in Task 3.1 by providing facilities for storage of paper and electronic copies of

documents, an online catalog of all documents in collections, and staff to answer location questions and respond to requests.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

CRITFC	1	Provide and maintain an appropriate facility for the storage 	The Library expansion and remodel was accomplished this quarter.  The Library

and public use of the StreamNet Library collections.	remained open for the duration of the construction.

CRITFC	2	Catalog and organize the materials for ease of use by clients 	Cataloging was limited this quarter, as we were busy with the expansion and

and staff.	remodeling of the physical space.

CRITFC	3	Provide access to the catalog of materials via the Internet 	We updated the catalog as necessary to keep current information available to

and update the online catalog on at least a monthly basis.	clients.

CRITFC	4	Develop and execute a plan to place electronic documents in	We continue to add electronic documents to the Library website.

the catalog and on the library website.

CRITFC	5	Develop and keep a schedule of open times and reference 	The library has a regular schedule and includes non-traditional business hours in

desk staff hours.	the mornings.  The staff coordinates schedules for lunches and meetings in order

that the library remain open from 8-5 Monday through Friday.

Objective:	3	Task:	2	StreamNet Third Quarter Performance Report, FY 2003	Page 36 of 47

Objective	3	Library and reference services

Task	3	Library services

Manage the StreamNet Library and provide library services to the StreamNet user community, Fish and Wildlife Program, and the general public.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

CRITFC	1	Provide information and reference services to library clients	The U.S.  Fish and Wildlife Service is our most frequent client.  Consultants and

unidentified affiliations are the next highest categories.

CRITFC	2	Provide information about services and hours to library 	The staff updated the webpage regularly to keep clients current on the expansion

clients via print and Internet	and remodel.   We continue to provide up-to-date information via the Internet.

CRITFC	3	Provide interlibrary borrowing services for library patrons to	The Library responded to over 316 requests for information from April through

access materials not yet owned by the StreamNet Library.	June 2003.  In addition, there were approximately 15 walk-in requests for

information.   The reduction in number from the previous quarter is partially due

to the construction noise during the expansion and remodel.

CRITFC	4	Provide access to hardcopy and electronic files of draft and 	We continued to look at the bibliographies for the 1990 subbasin plans.  In addition,

final documents related to subbasin planning and the NPPC 	we have begun to identify the lead agencies for current subbasin plans to capture

amendment process.	the materials they are using for current plans.

Objective	3	Library and reference services

Task	4	Inter-library coordination

Engage in networking activities with other agency and regional library service providers to provide better access to other collections that will enhance the StreamNet Library and to avoid unnecessary duplication of effort and materials

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

CRITFC	1	Provide interlibrary lending services for other libraries to 	The library filled over 60 requests from other libraries for materials in our

access the library's unique collection	collection.

CRITFC	2	Maintenance of memberships in appropriate library and subject-	Membership in the Pacific Northwest Library Association was renewed.

related associations.  Ex.  IAMSLIC, NRIC, OFWIM, etc.

CRITFC	5	Work with subbasin planning groups and TRTs to identify 	No work was accomplished.  Subbasin planning activities continue to be behind

modifications and new uses to make information related to 	schedule.

these processes easier to retrieve

Objective:	3	Task:	3	StreamNet Third Quarter Performance Report, FY 2003	Page 37 of 47

Objective	4	Services to the Fish and Wildlife Program

Provide technical data services to Fish and Wildlife Program decision-makers and appropriate Fish and Wildlife Program projects

Objective	4	Services to the Fish and Wildlife Program

Task	1	Data and services to support the Fish and Wildlife Program (Base project level only)

Provide data management assistance to the Fish and Wildlife Program, as requested.  Services may include custom development of data, provision of data from the StreamNet database to support FWP activities (such as planning, monitoring and evaluation, etc.), and general advice and technical assistance with database management, data delivery, and GIS.  Under base funding, requests under this objective will have to be balanced against other ongoing activities.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

CRITFC	1	Support Fish and Wildlife activities, such as subbasin 	StreamNet data sets were assembled for the Deschutes prototype data

planning and monitoring, by providing data and maps of 	system.  StreamNet GIS data were used for development of the subbasin

existing StreamNet data and technical information 	planning river reaches.

management advice, as requested, and only within available

time and budget under base level funding.

CRITFC	2	Participate in various NWPPC planning and management 	As chair of the Oregon technical assistance team for subbasin planning (TOAST),

work groups to improve and coordinate regional information	the project leader conducted  successful technical workshops for subbasin planners

management programs, such as serving as leader of the 	in the Walla Walla, Umatilla, Imnaha, Grande Ronde and John Day basins.  Further

technical work group for Oregon's Subbasin Planning effort.	modifications to the standard EDT assessment approach were developed and tested

which  better integrates GIS technology into assessments and databases.  This work

is supported under separate funding.

IDFG	1	Support Fish and Wildlife activities, such as subbasin 	We began a search for a limited service GIS Analyst and Data Coordinator to

planning and monitoring, by providing data and maps of 	provide support for development of subbasin assessments for the Salmon, Upper

existing StreamNet data and technical information 	Mid-Snake (including the Boise, Payette and Weiser) and Upper Snake subbasins.

management advice, as requested, and only within available

time and budget under base level funding.

MFWP	1	Support Fish and Wildlife activities, such as subbasin 	Staff assisted with data compilation, reviewed the "Qualitative Habitat Assessment

planning and monitoring, by providing data and maps of 	Tool" created by a contractor and the "Multi-scale Resource Integration Tool"

existing StreamNet data and technical information 	created by the Forest Service for the feasibility of using for analysis in the

management advice, as requested, and only within available 	subbasin planning process, assisted in planning the Subbasin Planning Assessment

time and budget under base level funding.	three-day retreat, and acted as GIS and data technician for the Kootenai basin sub

group at the assessment.  Provide planning documents on the FWP website for the

Flathead and Kootenai subbasin plans http://fwp.state.mt.us/flatheadsubbasinplan/

and http://fwp.state.mt.us/kootenai_MTsubbasinplan

Objective:	4	Task:	1	StreamNet Third Quarter Performance Report, FY 2003	Page 38 of 47

ODFW	1	Support Fish and Wildlife activities, such as subbasin 	Oregon StreamNet staff continued to provide data and management advice as

planning and monitoring, by providing data and maps of 	requested in support of Oregon Subbasin Planning efforts.

existing StreamNet data and technical information

management advice, as requested, and only within available

time and budget under base level funding.

Region	1	Support Fish and Wildlife activities, such as subbasin 	The Program Manager participated in several meetings with CBFWA on

planning and monitoring, by providing data and maps of 	development of the RM&E proposal.  Data management details have not yet been

existing StreamNet data and technical information 	incorporated into the proposal.

management advice, as requested, and only within available

time and budget under base level funding.	Regional staff provided Oregon subbasin planners with nutrient data that were

gathered several years ago by PSMFC employees.  Data were delivered to subbasin

planners via the ODFW StreamNet staff.

Region	2	Participate in regional discussions of Monitoring and Evaluation	The Program Manager and Oregon StreamNet Project Leader attended a meeting of

and/or Subbasin Planning to identify means of capturing	the Federal Action Agencies' Habitat and RM&E Teams and discussed project

information generated and making them available regionally.	capabilities related to habitat and monitoring needs.

WDFW	1	Support Fish and Wildlife activities, such as subbasin 	WDFW Region 5 StreamNet staff filled various data requests for consulting firms

planning and monitoring, by providing data and maps of 	that are working on the Lower Columbia River recovery plan.

existing StreamNet data and technical information

management advice, as requested, and only within available

time and budget under base level funding.

Objective	4	Services to the Fish and Wildlife Program

Task	2	Archive and deliver independent data sets, as requested

Work with regional entities to aid in the capture and distribution of data generated through Fish and Wildlife Program activities and to help determine the most appropriate means of storing and disseminating them.  Where data do not fit in existing StreamNet data sets, develop archive functions to, at a minimum, make data available 'as is', regardless of their current form.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

CRITFC	1	On an opportunistic basis, obtain, warehouse and deliver data	The Project Leader and non-StreamNet staff are cooperating with a variety of state

sets of non-StreamNet type fish and wildlife data from FWP	and federal agencies to identify and query diverse databases useful for subbasin

participants or related entities.  These data sets will be maintained	assessment.  These datasets will be organized according to a stream reach system

in their original formats for posting 'as is' to make them available	in each subbasin and made available regionally through StreamNet as they are

regionally through the regional StreamNet web site, but not	developed.

through the StreamNet online data query system.

CRITFC	2	Develop strategies for ESA recovery planning and NWPPC 	The NWPCC approved the proposal to use the StreamNet Library as the archive site

subbasin planning efforts to ensure data and technical 	for subbasin planning data and information.  Supplemental funding will be provided

literature are captured and made regionally accessible.  This 	for one temporary Library Technician to provide this function.

will be done 'as possible' under base level funding.

Objective:	4	Task:	2	StreamNet Third Quarter Performance Report, FY 2003	Page 39 of 47

MFWP	1	On an opportunistic basis, obtain, warehouse and deliver 	Montana provided the Montana genetics database to regional StreamNet staff;

data sets of non-StreamNet type fish and wildlife data from 	posting occurred as an independent data set.

FWP participants or related entities.  These data sets will be

maintained in their original formats for posting 'as is' to make

them available regionally through the regional StreamNet

web site, but not through the StreamNet online data query

system.

Region	1	On an opportunistic basis, obtain, warehouse and deliver	The Program Manager participated in a workshop with project sponsors in

data sets of non-StreamNet type fish and wildlife data from	Lewiston, ID, at the request of BPA.  One purpose of the presentation was to

FWP participants or related entities.  These data sets will be	explain how StreamNet can post data from projects when the sponsors are not

maintained in their original formats for posting 'as is' to make	prepared to publicly host their own data.

them available regionally through the regional StreamNet

web site, but not through the StreamNet online data query

system.

Region	2	Develop basic standards for description of independent 	During this quarter significant advances were made in our ability to display and

data sets posted on the StreamNet web site	deliver independent data sets from the StreamNet web site.  "Independent data sets"

are defined as those that do not fit in one of the existing StreamNet data categories.

Such data sets are posted in their entirety on the web site for download without

attempting to standardize them.  In addition to adding several data sets as simple

html links, we devised a method for making these data sets searchable and also

automate their delivery by using Cold Fusion and a database.  Adding the ability to

search these data sets will allow us to house many of them without major html page

upkeep.  Though we have created the concept for how to do this, we still need to

develop and implement the system, as well as determine the types of information

and metadata we would ask people to provide in order to make their data

searchable.

Objective	4	Services to the Fish and Wildlife Program

Task	3	Protected Areas

StreamNet will a) maintain and provide access to the Council’s Protected Areas dataset, b) archive the official version as a historic record, c) in consultation with the Council, respond to requests for information concerning Protected Areas, and d) modernize georeferencing and make data available through online mapping.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

Region	1	Maintain the Protected Areas database within the 	A SQL Server Stored Procedure was created to periodically rebuild a table of

StreamNet database.	Columbia Basin streams formatted for use with the Protected Areas online data

query system.

Objective:	4	Task:	3	StreamNet Third Quarter Performance Report, FY 2003	Page 40 of 47

Objective	5	Project management and coordination

Provide effective leadership that ensures the production of high quality information products targeted at critical applications and the development of these products in a timely, cost-effective manner.

Objective	5	Project management and coordination

Task	1	Manage project activities

Administer all aspects of the StreamNet project at the regional and cooperator levels, including oversight of budget, personnel (including training and staff development), work statement preparation and implementation, coordination among participating agencies, active participation in steering committee work, and project reporting.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

All	1	Project oversight and guidance.  Participate cooperatively in	Steering Committee members from all of the cooperating projects participated in

the StreamNet Steering Committee to guide the direction of 	the Aril Steering Committee meeting, where they contributed to establishing

the project, coordinate within respective agencies, and 	project direction and resolution of various technical data management issues.

resolve policy and technical issues for the project	All members also contributed to discussions related to project capabilities and

efforts to inform agency and Council decision makers about the project as part

of the approval process for the Mainstem/Systemwide projects.

In addition, the StreamNet Program Manager participated in several program

manager's meetings within PSMFC.  Because of growth in PSMFC projects, office

space is becoming limiting, and the commission may have to relocate its

headquarters.  That will result in relocating the StreamNet project, with unknown

impacts to the project during the course of any move and potentially changed rental

costs in the future.

All	2	Supervision.  Supervise project staff at the cooperating 	All cooperating projects conducted normal supervision of staff members during

agency and regional levels to provide guidance and staff 	the quarter.  Some specific actions by the individual projects included:

development.	CRITFC:  Discussions with Library staff about smoothing the integration of library

Operations with the StreamNet databases.

IDFG: The project development manager participated in continuing education by

attending the Oregon-SW Washington URISA conference.

Region: The Program Manager conducted scheduled performance appraisals of staff

members

All	3	Budget.  Manage expenditures to accomplish the jobs in the	All cooperating projects monitored spending to remain within budgets.  They also

Statement of Work within the approved budget.	developed spending accrual estimates for use in the new BPA contracting approach.

Objective:	5	Task:	1	StreamNet Third Quarter Performance Report, FY 2003	Page 41 of 47

All	4	Develop the annual project proposal and budget within 	The cooperating project leaders worked to provide information needed to support

submission deadlines	the ongoing review of the StreamNet project within the FY-03 Mainstem /

Systemwide review process, which has now become the FY-04 review process.

This effort took up a considerable amount of time for the StreamNet Program

Manager.

All	5	Report accomplishment of the work outlined in the annual 	All project cooperators contributed input into the performance report for the second

SOW through quarterly reports submitted to BPA within 30 	quarter, which was completed, reviewed, and submitted to BPA.

days of the end of each quarter

Objective	5	Project management and coordination

Task	2	Participate in Fish and Wildlife Program development activities

Work with regional entities to assist in the area of data management as requested to support development of Fish and Wildlife Program projects and programs.  Organize, facilitate, and/or participate in appropriate coordination meetings with BPA, CBFWA, the Council, ESA officials, ISAB/ISRP, and/or staff and management of participating organizations to identify ways StreamNet can effectively contribute to the Fish and Wildlife Program (FWP) and facilitate  capture and dissemination of data.  Participate in advisory groups, task forces, and other groups whose purpose is enhancing the effectiveness of the Fish and Wildlife Program relative to its data development activities.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

CRITFC	1	Work with regional entities to contribute data management 	The Project Leader and Database Programmer worked with subbasin planning staff

expertise toward development of activities within the scope 	at the regional and local levels in Oregon to develop and test databases and database

of the Fish and Wildlife Program.  Serve as a data 	management tools for subbasin planners.  A prototype data system and data catalog

management resource to the FWP.	were refined and extended.

MFWP	1	Work with regional entities to contribute data management 	No requests were received this quarter..

expertise toward development of activities within the scope

of the Fish and Wildlife Program.  Serve as a data

management resource to the FWP.

ODFW	1	Work with regional entities to contribute data management 	Bruce Schmidt and Cedric Cooney met with the Federal Management Agency

expertise toward development of activities within the scope 	leaders to discuss StreamNet's roll and contributions in the Columbia Basin and the

of the Fish and Wildlife Program.  Serve as a data 	Fish and Wildlife Program.

management resource to the FWP.

The Project Leader participated in the Oregon Subbasin Planning

Coordination Group meeting via conference call on May 30th.

Region	1	Work with regional entities to contribute data management 	The Program Manager participated with CBFWA on development of the

expertise toward development of activities within the scope 	RM&E proposal.  Data management details have not yet been

of the Fish and Wildlife Program.  Serve as a data 	incorporated into the proposal.  He also met with the Action Agencies to discuss

management resource to the FWP.	StreamNet’s capabilities to support habitat and RM&E efforts.

Objective:	5	Task:	2	StreamNet Third Quarter Performance Report, FY 2003	Page 42 of 47

Objective	5	Project management and coordination

Task	3	Coordinate with other related activities

Maintain communications between StreamNet and other applicable regional and state-level fish and wildlife activities and agencies beyond the Council's Fish and Wildlife Program to identify means for collaborative data collection, storage, and dissemination.  Collaborative data activities will include tribal fishery programs within the Columbia Basin, federal land managers’ fishery programs, state fish and wildlife agencies, and, with respect to water use and stream development, state water resource management and environmental quality agencies.  Collaboration with coast-wide and private data collection/compilation efforts will be pursued when this supports overall project goals.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

IDFG	1	On an opportunistic basis, coordinate with other state, 	The IDFG/StreamNet data coordinator met with biologists from the Nez Perce

federal, or tribal agencies and various regional inter agency 	Tribe to provide technical assistance and to demonstrate some of our data

planning and management work groups to enhance the 	management tools, including the Spawning Ground application and various

collection and management of data related to management 	ArcView tools.

of fish and wildlife resources.

ODFW	1	On an opportunistic basis, coordinate with other state, 	The Project Leader met the Acting Fish Passage Coordinator to get a briefing on

federal, or tribal agencies and various regional inter agency 	what the Fish Passage Task Force has been doing relative to barrier removal

planning and management work groups to enhance the 	prioritization.  The Task Force desired Oregon StreamNet to develop a prioritization

collection and management of data related to management 	process model, and/or possibly a web-based prototype of a modeling system.

of fish and wildlife resources.	After funding support was provided, our GIS Analyst took the lead on this effort.

Our Data Analyst is currently researching and writing a grant to apply for the

National Environmental Information Exchange Network Grant for funds to increase

Oregon StreamNet personnel, and to technologically advance data flow and

database management efforts within ODFW.

The Assistant Database Manager/Developer met with Wildlife Division staff to

discuss the development of a new Sage Grouse database for ODFW's Wildlife

(Game Bird) Program.  If this effort is taken on, it will be funded with outside

money, and the resulting data and database structure will be shared with StreamNet.

Our GIS Analyst attended the second bi-annual Geospatial Standards Forum that

was held in The Dalles.  This effort is Oregon's version of the national Framework

data development that is being led by the Federal Geographic Data Committee.  He

agreed to participate in the Aquatic Species sub-group which will meet to discuss

data content standards for data such as fish distribution.

The Project Leader attended a presentation of the Washington Natural Resources

Data Management web site (their data portal) in Salem.  The portal was developed

for around $100K, and is being considered a model for Oregon's natural resource

data portal, currently being coordinated by OWEB, but may be shifted to OSU.

Objective:	5	Task:	3	StreamNet Third Quarter Performance Report, FY 2003	Page 43 of 47

Staff followed up on issues related to ongoing efforts by NOAA staff to convert the

24K distribution data points into a linear format.

Region	1	On an opportunistic basis, coordinate with other state, 	Regional staff reviewed a first draft of the Pacific Northwest Water Quality Data

federal, or tribal agencies and various regional inter agency 	Exchange strategy and document, provided by Curtis Cude of Oregon DEQ.

planning and management work groups to enhance the 	Significant comments were provided for their consideration.

collection and management of data related to management

of fish and wildlife resources.	Regional staff met with Stan Allen and agreed on a split in staff time to work on

StreamNet like activities for California.  This will cover a portion of the time of

Regional staff that is not covered by the StreamNet contract.

NOAA Fisheries contacted the project regarding information on fish distribution

and means of involving the public in establishing Critical Habitat designations for

listed salmon and steelhead.  To assist in this project, we contacted David Graves,

former GIS Specialist for StreamNet and arranged for him to work with NOAA

Fisheries from the StreamNet office.  This project was rapidly made operational and

will continue into September, when David will enter graduate school.  We will

continue to assist the Critical Habitat work as much as possible.

Region	2	Coordinate with agencies and organizations involved with 	Regional and ODFW personnel attended the Oregon State Biological Data

habitat restoration work in the Columbia Basin regarding 	Standards meeting in The Dalles on June 12.  This effort is part of the Framework

data needs, standards and formats, storage and delivery.  	process, and seeks to improve sharing of biological data.

Work toward achieving regional consistency in restoration

project data with efforts such as the REO and AREMP.

Region	4	Participate with regional entities in the development of 	The Program Manager continued to work with the Project Team on the SAIC data

effective regional data management programs and 	project.  The final recommendations from the Project Team were submitted to the

approaches, such as through SAIC and RPA 198.	Council and were posted on the Council website for public review.  Following

discussion at the Steering Committee meeting, a number of points were raised about

the summary of the project.  Subsequently, the Program Manger provided written

comments to the Council regarding the project recommendations reflecting the

issues raised by Steering Committee members.

The Program Manager was approached by a BPA COTR, requesting assistance in

providing information on data management to a number of contractors.  The

Program Manager participated in a data management workshop organized by BPA

in Lewiston, ID, discussing the broad issues behind data management, and the need

to make data as available as possible to further fisheries work beyond just the

individual project level.

Objective:	5	Task:	3	StreamNet Third Quarter Performance Report, FY 2003	Page 44 of 47

WDFW	1	On an opportunistic basis, coordinate with other state, 	The WDFW StreamNet Project Manager convened a meeting of WDFW Fish GIS

federal, or tribal agencies and various regional inter agency 	staff with Steve Stone and Gary Rule of NOAA-Fisheries to discuss the status and

planning and management work groups to enhance the 	resolution of WDFW's streams and fish distribution spatial datasets.  The NOAAF

collection and management of data related to management 	staff want to compile the most current generalized fish distribution information to

of fish and wildlife resources.	help inform their process on determining Critical Habitat for anadromous salmonids

in the Pacific Northwest.  WDFW staff sent streams and fish distribution data

coverages to NOAA-Fisheries after the meeting, and began a series of regular

contacts to keep NOAAF staff informed as to progress on data updates for key

Olympia Peninsula basins.

Objective	5	Project management and coordination

Task	4	Prepare and present public and professional information related to the StreamNet Project.

As needed, produce public information materials and participate in various meetings and forums (public or professional) to explain the project's capabilities and purpose and to generate support and additional data sources.  Activities may include brochures, demonstrations, posters and talks to public, policy or professional groups and organizations.

Project	Job	Planned work elements                                                                                    	Accomplishments, Third Quarter 2003

Region	1	Prepare and deliver presentations to scientific and 	We received a request at PSMFC to participate in a symposium on the value of

professional meetings to demonstrate project capabilities, 	information management systems to fisheries resources at the annual American

services and accomplishments and to solicit additional data 	Fisheries Society meeting.  While it was not clear who would participate, the

and involvement or coordination with the project.	Program Manager developed an abstract for a presentation and submitted it to

the program committee.

Region	2	Develop materials to support the project.  Improve public 	A user's guide for understanding the habitat restoration project category's data

materials such as the StreamNet brochure, data inventories, 	contents was finalized this quarter.  The guide was converted to .pdf format and

etc.  as needed.  Maintain and update explanatory materials 	added to the StreamNet web site as a help file.

such as the Query System User Guide and documents that

explain data categories and structures.  Prepare and deliver 	The second StreamNet Newsletter was mailed out on May 23.  Thirty nine email

StreamNet E-Newsletter at least twice as information 	bounces required us to update or delete those entries from our distribution list.  A

becomes available.	total of 941 people are now subscribed to the newsletter.

.

Objective:	5	Task:	4	StreamNet Third Quarter Performance Report, FY 2003	Page 45 of 47

Supplemental Information.  Work accomplished outside the specific work elements in the Statement of Work

Specific accomplishments during the quarter, often on other funding sources, that did not relate specifically to any of the Tasks / Jobs in the annual Statement of Work, but that did relate to StreamNet and served the project mission.

Project		Accomplishments, Second Quarter 2003

CRITFC		Much of the work reported for the third quarter related to subbasin planning was accomplished outside of StreamNet contract funding.  At the present

time, none of the CRITFC StreamNet Project Leader's time is covered under the contract.

IDFG		At last quarter's Steering Committee meeting, it was agreed that all state subcontractors would submit age composition data in the new data exchange format.  Idaho StreamNet determined that it would be most effective to convert the hatchery returns data to the new DEF at the same time because there is an integral relationship between the two.  Further, conversion of our hatchery returns and age composition data are tied to our conversion to Microsoft .NET.  This has, therefore, turned into quite a large task and we have had to postpone several jobs from the current statement of work to next fiscal year.  We are making progress on the hatchery returns and age composition and hope to have them completed by the end of the contract period.

MFWP		Visits to 5 of the 7 MFWP regions were completed to discuss projects within the Information Services Unit including StreamNet; the website was demonstrated at each region.  Work continued on the Fish Planner; hope to have it completed next quarter.  Design changes to the MFISH website were discussed and work has begun in conjunction with the Fish Planner.  Attended a training session in SLC on the Comprehensive Fish and Wildlife Plan; 2 staff members hired to work on the plan began work.  Have spent considerable time involved with chairing SWG Technical Committee.   Considerable coordination has occurred between the Montana Natural Heritage Program and MFWP with respect to the Occurrence database and monitoring databases necessary to house the data for the plan.

ODFW		Our GIS Analyst took on the task of designing and modifying Oregon’s barrier database to facilitate prioritization and a new statewide barrier prioritization ranking approach, in support of the Fish Passage Task Force.  The pilot approach was presented to the Prioritization subgroup of the Fish Passage Task Force on April 16th.  The meeting resulted in a revised barrier prioritization criteria, which was subsequently distributed to the subgroup for review.  He subsequently completed the 1st cut of the barrier ranking methodology.

The Assistant Database Manager/Developer completed the Wildlife Habitat Conservation and Management Program Database and User’s Guide, and distributed its components to future database users.  She was also retained to develop an accounting component to ODFW’s FishScreen Database.  Versions 2.2, 2.3, and 3.0, as well as an updated User’s Guide were distributed during this quarter.

The Project Leader worked with DEQ staff on a strategy to perform quality checks on our timing data, and to fix known problems with the data.  Final Q/A was performed on the Timing GIS dataset, the metadata was completed, and the timing units were made public for the purposes of enabling access to timing data tables.

Oregon StreamNet staff coordinated with Wildlife Division staff regarding project scoping, hiring, and other details related to developing Hunt Unit / Travel Management Area (TMA) maps.  Our GIS Analyst provided a brief orientation to the new TMA staff person, helped her assemble the data layers she needed, and provided technical assistance to her when needed

Supplemental Information	StreamNet Third Quarter Performance Report, FY 2003	Page 46 of 47

Reconciliation between the CREP project quality criteria data and ODFW's current distribution data was completed during this quarter.  Also, 236 additional 1:24,000 scale distribution records were incorporated into the ODFW Distribution database that had not been previously incorporated from the past CREP project.

The GIS Analyst incorporated closed basin Redband data (updated October, 2001) into the distribution database.

Region		Several members of the Regional StreamNet staff assisted the StreamNet Library with moving and installing shelving as part of the Library expansion.

The GIS Specialist continued working part time under funding from PACFIN to develop GIS data for marine harvest information.  This was part of the effort to provide outside funding for project staff to cover time not included under the StreamNet contract

The Programmer and Database Manager worked part time on work for CalFish, the California equivalent to StreamNet.  This was also part of the effort to provide outside funding for project staff

WDFW		The WDFW StreamNet Project Manager met with Jim Lemieux, Joint Stock Assessment Project Database Manager in Spokane to get trained on preparing and coding WDFW resident fish and habitat field sampling data for entry into the new Universal Database.  WDFW will take over responsibility to enter these data and will take the lead on providing subsets of this new database to StreamNet for posting as an "Independent Dataset" some time in late fall, 2003.

The WDFW StreamNet Project Manager generated and posted a description of the StreamNet Online Database/Web site to the Washington State Natural  Resources Data Portal.  A demonstration of this Portal will be provided at the July Steering Committee meeting

WDFW StreamNet staff participated in reviews of the fish distribution, hatchery facilities, hydrology and other spatial data layers that have been posted on the WDFW SalmonScape ArcIMS Web site for public viewing and access.  Staff also tested the capabilities of the ArcIMS application and provided detailed comments to the WDFW GIS Manager responsible for this development project.

The WDFW StreamNet Project Manager is helping to connect PDA-based data recording programs with existing core datasets by developing CSV (comma-separated-value) interchange formats to bridge the format differences between the PDA formats and these core data collections.

In a recent WDFW re-organization, the four staff who manage the agency's hatchery databases were merged into the Biological Data Systems Unit, led by the WDFW StreamNet Project Manager.  This places the people responsible for collection, input, and QC of our key hatchery databases side-by-side with WDFW StreamNet staff, which should greatly enhance data quality and management effectiveness in the future.

.

.

.

Supplemental Information	StreamNet Third Quarter Performance Report, FY 2003	Page 47 of 47