Proposal for Extension of Contract for the

EXPANSION OF StreamNet DATABASE TO ALL  ANADROMOUS SALMONID POPULATIONS IN THE STATES OF CALIFORNIA, IDAHO, OREGON, AND WASHINGTON

submitted by

Pacific States Marine Fisheries Commission

I.  Introduction

This proposal seeks to extend the term and conditions of a contract currently in place between the National Marine Fisheries Service (NMFS) and the Pacific States Marine Fisheries Commission (PSMFC) to incorporate data from a previous NMFS data contract  into StreamNet and to update these datasets with the most current data.  The original statement of work and budget are attached to this proposal for your review.

This proposal will outline only the new tasks proposed under the extension; tasks in the original agreement will either be complete or ongoing.

II.  Task List - Project Narrative

Task 1.  Expand StreamNet abundance, hatchery, and harvest databases

Objective:  This task would expand the scope of review and incorporation (as feasible) of the NMFS contract databases into the StreamNet system.  This would include reviewing electronic files not included in the original contract, and a detailed review of documents provided as part of the bibliography of the NMFS contract databases.  Any appropriate and applicable data would be added to the system.  Additionally, we would seek to incorporate data from the NMFS contract databases for British Columbia.

Results and Benefits Expected:  The benefits would be the same as before with the addition of more data and the expansion of the geographic scope of the project to include British Columbia.

Sub-Task A:  Expand StreamNet Abundance Database

Objective:  This task would expand the content and geographic scope of the current StreamNet natural adult abundance data holdings to include additional historical information for all anadromous populations in Washington, Oregon, Idaho, and California and to include historical information for all anadromous populations in British Columbia by incorporating data from NMFS contract databases to the greatest extent feasible into the StreamNet database system.

Results and Benefits Expected:  By expanding the geographic scope and historical contents of this data component, the database will provide a more comprehensive information set of natural spawning ground returns and other adult abundance indices.  This information is vital in the assessment of stock status and population trends of Pacific Northwest anadromous salmonids.

Sub-Task B:  Expand StreamNet Hatchery Database

Objective:  This task would expand the content and geographic scope of the current StreamNet hatchery release and return holdings to include historical information for all anadromous populations in British Columbia by incorporating data from NMFS contract databases to the greatest extent feasible into the StreamNet database system.

Results and Benefits Expected:  By expanding the geographic scope and historical contents of this data component, the database will provide a more comprehensive information set of hatchery influences in the Pacific Northwest.  This information is useful in the determination of wild stock status, as well as in the assessment of  the health and status of  Pacific Northwest populations of anadromous salmonids.

Sub-Task C:  Expand StreamNet Harvest Database

Objective:  This task would expand the content and geographic scope of the current StreamNet freshwater and marine harvest data holdings to include historical information for all anadromous populations in British Columbia by incorporating data from NMFS contract databases to the greatest extent feasible into the StreamNet database system.

Results and Benefits Expected:  By expanding the geographic scope and historical contents of this data component, the database will provide a more comprehensive information set of freshwater and marine harvest.  This information is used to monitor harvest trends, and assess the health and status of  Pacific Northwest populations of anadromous salmonids.

Task 2.  Update abundance, hatchery, and harvest data through 1996 for the States of California, Idaho, Oregon, and Washington.

Objective:  This task would update the datasets resulting from Task 1 through the 1996 run year where feasible for the States of California, Idaho, Oregon, and Washington.

Results and Benefits Expected:  The completion of this task would result in a comprehensive information source with the most up to date information available.

Sub-Task A:  Acquire and incorporate 1996 Abundance Data

Objective:  This task would add 1996 run year data to the datasets resulting from task 1A for the States of California, Idaho, Oregon, and Washington.

Results and Benefits Expected:  This task would provide and make accessible the most current data available in this category.

Sub-Task B: Acquire and incorporate 1996 Hatchery Data

Objective: This task would add 1995 run year data to the datasets resulting from task 1B for the States of California, Idaho, Oregon, and Washington.

Results and Benefits Expected: This task would provide and make accessible the most current data available in this category.

Sub-Task C: Acquire and incorporate 1996 Harvest Data

Objective: This task would add 1996 run year data to the datasets resulting from task 1C for the States of California, Idaho, Oregon, and Washington.

Results and Benefits Expected: This task would provide and make accessible the most current data available in this category.

Task 3.  Establish a mechanism for regular updates of information

Objective:  This task would involve a scoping effort only to explore the creation of new mechanisms for acquiring regular, ongoing information updates for the datasets described in tasks 1 and 2 for the geographic areas of British Columbia.

Results and Benefits Expected:  The completion of this task would hopefully result in a plan and/or agreement with data providers from British Columbia to ensure that the StreamNet database would be maintained into the future with periodic updates resulting in a comprehensive, up-to-date information system for Pacific Northwest anadromous salmonids.

Task 4.  Participate in an interagency workgroup on salmon monitoring and harvest management reform.

Objective:  This task would provide PSMFC participation in a workgroup created by NMFS.

Results and Benefits Expected:  Participation is at the request of NMFS and will be especially focused at the direct link of information needs of monitoring and harvest management reform discussions and the database efforts.

III.  Budget Summary

| TASK / SUBTASK | DESCRIPTION | Original Budget | Proposed Amendment | Total Budget |
| --- | --- | --- | --- | --- |
| Task 1 | Expand StreamNet abundance, hatchery, and harvest databases |
|  | Sub-Task A | Expand StreamNet Abundance Database | $ 53,945 | $ 25,060 | $ 79,005 |
| Sub-Task B | Expand StreamNet Hatchery | $ 39,968 | $ 25,060 | $ 65,028 |
| Sub-Task C | Expand StreamNet Harvest | $ 50,945 | $ 25,060 | $ 76,005 |
| Task 2 | Bring all data sets up to date through the 1995 run year | $ 60,375 | $ 17,250 | $ 77,625 |
| Task 3 | Establish a mechanism for regular updates of information | $ 24,616 | $ 7,570 | $ 32,186 |
| Task 4 | Participate in an interagency workgroup on salmon monitoring and harvest management reform. | $ 12,622 | $ 0 | $ 12,622 |
| Total Budget Proposal |
| $ 242,471 | $ 100,000 | $ 342,471 |

IV.  Task Details

Task 1:  	Expand StreamNet abundance, hatchery, and harvest databases

CONTRACTED TO:		Pacific States Marine Fisheries Commission (PSMFC)

TIME FRAME:		October 1, 1996 - September 30, 1998

Sub-Task 1A:  Expand StreamNet Abundance Database

I.	Work to be Accomplished

This sub-task will expand the scope of adult abundance data in the StreamNet database to include all of the populations in California, Idaho, Oregon, Washington, and British Columbia by incorporating existing information from the NMFS contract databases into the StreamNet database.

Specific work items include:

Examine additional NMFS electronic files and documents not included in the original agreement for the States of California, Idaho, Oregon, and Washington and incorporate any applicable data as appropriate.

Examine and incorporate as appropriate into StreamNet database adult abundance records from NMFS contract datasets for British Columbia.   Process will included 1) reformatting and coding of data to meet StreamNet standards, 2)  addition of standardized geographic reference codes (new coding scheme will have to be developed as an analog to the US EPA reach numbers) to all trends incorporated and 3) addition of reference information into StreamNet reference system.  The following NMFS contract datasets will be processed (from Catch, Escapement, and Historical Data reports for Chinook Salmon, Chum Salmon, Coho Salmon, Cutthroat Trout, Pink Salmon, Sockeye Salmon, and Steelhead Trout; reports for Northwest Fisheries Center, prepared by Big Eagle & Associates and LGL Limited, record counts are for British Columbia only, original databases contained additional records for other areas):

| Data Table | # of Records | Data Type | Year Range | States Included |
| --- | --- | --- | --- | --- |
| CHINOOK |
| CN_TREND.DBF | 0 | Adult Return | Varies | BC |
| CN_DATA.DBF | 01 | Adult Return | Varies | BC |
| CHUM |
| CM_TREND.DBF | 61 | Adult Return | Varies | BC |
| CM_DATA.DBF | 2,403 | Adult Return | Varies | BC |
| COHO |
| CO_TREND.DBF | 34 | Adult Return | Varies | BC |
| CO_DATA.DBF | 704 | Adult Return | Varies | BC |
| CUTTHROAT |
| No data available |
| PINK |
| PK_TREND.DBF | 20 | Adult Return | Varies | BC |
| PK_DATA.DBF | 660 | Adult Return | Varies | BC |
| SOCKEYE |
| SO_TREND.DBF | 26 | Adult Return | Varies | BC |
| SO_DATA.DBF | 1,154 | Adult Return | Varies | BC |
| STEELHEAD |
| No Data Available |

II.  	Budget (October 1, 1996 - September 30, 1998)

a.	Salary and Wages 1/				$  15,541

b.	Personnel Benefits 2/				$    5,750

c.	Overhead 3/					$    3,269

d.	Goods, Supplies and Services 4/		$       500

Total Budget						$  25,060

III.  	Budget Background and Details

1/	Data Manager		1 mos. @ 4,805		$   4,805

Data Analyst		4 mos. @ 2,684		$ 16,104

2/	PSMFC benefits for permanent full time employees totals 37% effective 3/1/96.  (Includes FICA employer tax, workers compensation insurance, unemployment insurance tax, accrued leave, medical, dental and vision insurance premiums, group life insurance, disability insurance, contribution to pension plan).

3/	PSMFC approved rate of 15% applies to all items except equipment

4/	Office supplies and copying charges

IV.  Personnel Involved

Principal Investigator		Duane Anderson

StreamNet Regional Data Manager

Gary Christofferson

StreamNet Data Technician

Gladstone, OR

(503) 650-5400

Sub-Task 1B:  Expand StreamNet Hatchery Database

I.  	Work to be Accomplished

This sub-task will expand the scope of hatchery data in the StreamNet database to include all of the populations in British Columbia by incorporating existing information from the NMFS contract databases into the StreamNet database.

Specific work items include:

a.  Examine and incorporate as appropriate into StreamNet database hatchery records from NMFS contract datasets.  Process will included 1) reformatting and coding of data to meet StreamNet standards, 2)  addition of standardized geographic reference codes (new coding scheme will have to be developed as an analog to the US EPA reach numbers) to all trends incorporated and 3) addition of reference information into StreamNet reference system.  The following NMFS contract datasets will be processed (from hatchery production data submitted to PSMFC by Greg Ruggerone of Natural Resources Consultants on 3/11/96, record counts are for British Columbia only, original databases contained additional records for other areas).

| Data Table | # of Records | Data Type | Species | Year Range | States Included |
| --- | --- | --- | --- | --- | --- |
| CHINREL.DBF | 3,565 | Releases | Ch | Varies | BC |
| CHUMREL.DBF | 2,126 | Releases | Cm | Varies | BC |
| COHOREL.DBF | 5,939 | Releases | Co | Varies | BC |
| CUTTREL.DBF | 644 | Releases | Ct | Varies | BC |
| PINKREL.DBF | 401 | Releases | Pk | Varies | BC |
| SOCKREL.DBF | 848 | Releases | So | Varies | BC |
| STEELREL.DBF | 1,388 | Releases | St | Varies | BC |
| CHINSPSU.DBF | 632 | Returns | Ch | Varies | BC |
| CHUMSPSU.DBF | 165 | Returns | Cm | Varies | BC |
| COHOSPSU.DBF | 542 | Returns | Co | Varies | BC |
| CUTTSPSU.DBF | 75 | Returns | Ct | Varies | BC |
| PINKSPSU.DBF | 56 | Returns | Pk | Varies | BC |
| SOCKSPSU.DBF | 284 | Returns | So | Varies | BC |
| STEELSPSU.DBF | 390 | Returns | St | Varies | BC |

II.  	Budget (October 1, 1996 - September 30, 1998)

a.	Salary and Wages 1/				$  15,541

b.	Personnel Benefits 2/				$    5,750

c.	Overhead 3/					$    3,269

d.	Goods, Supplies and Services 4/		$       500

Total Budget						$  25,060

III.  	Budget Background and Details

1/	Data Manager		1 mos. @ 4,805		$   4,805

Data Analyst		4 mos. @ 2,684		$ 16,104

2/	PSMFC benefits for permanent full time employees totals 37% effective 3/1/96.  (Includes FICA employer tax, workers compensation insurance, unemployment insurance tax, accrued leave, medical, dental and vision insurance premiums, group life insurance, disability insurance, contribution to pension plan).

3/	PSMFC approved rate of 15% applies to all items except equipment

IV.  Personnel Involved

Principal Investigator		Duane Anderson

StreamNet Regional Data Manager

Gary Christofferson

StreamNet Data Technician

Gladstone, OR

(503) 650-5400

Sub-Task 1C:  Expand StreamNet Harvest Database

I.  	Work to be Accomplished

This sub-task will expand the scope of harvest data in the StreamNet database to include all of the populations in British Columbia by incorporating existing information from the NMFS contract databases into the StreamNet database.

Specific work items include:

a.  Examine and incorporate as appropriate into StreamNet database marine harvest records from NMFS contract datasets.  Process will included 1)  reformatting and coding of data to meet StreamNet standards; 2)  addition of standardized geographic reference codes (new coding scheme will have to be developed as an analog to the US EPA reach numbers) to all trends incorporated; and 3) addition of reference information into StreamNet reference system.  The following NMFS contract datasets will be processed (from Marine Commercial and Sport Catch Databases with Information on Salmon and Steelhead, a report for Northwest Fisheries Center, prepared by Big Eagle & Associates and LGL Limited, record counts are for British Columbia only, original databases contained additional records for other areas):

| Data Table | # of Records | Data Type | Species | Year Range | States Included |
| --- | --- | --- | --- | --- | --- |
| MACA6.DBF | 70,034 | Marine Troll | All | Varies | BC |
| MACA7.DBF | 3,464 | Marine Sport. | All | Varies | BC |
| MAEF7.DBF | 1,510 | Marine Sport. | All | Varies | BC |

b.  Examine and incorporate as appropriate into StreamNet database freshwater harvest records from NMFS contract datasets.  Process will included 1)  reformatting and coding of data to meet StreamNet standards, 2)  addition of standardized geographic reference codes (new coding scheme will have to be developed as an analog to the US EPA reach numbers) to all trends incorporated and 3) addition of reference information into StreamNet reference system.  The following NMFS contract datasets will be processed (from Catch, Escapement, and Historical Data reports for Chinook Salmon, Chum Salmon, Coho Salmon, Cutthroat Trout, Pink Salmon, Sockeye Salmon, and Steelhead Trout; reports for Northwest Fisheries Center, prepared by Big Eagle & Associates and LGL Limited, record counts are for British Columbia only, original databases may contain additional records for other areas):

| Data Table | # of Records | Data Type | Year Range | States Included |
| --- | --- | --- | --- | --- |
| CHINOOK |
| INDFRAS.XLS | 40 | FW Sport | Varies | BC |
| CHUM |
| INDFRAS.XLS | 40 | FW Sport | Varies | BC |
| COHO |
| INDFRAS.XLS | 40 | FW Sport | Varies | BC |
| CUTTHROAT |
| No data available |
| PINK |
| INDFRAS.XLS | 40 | FW Sport | Varies | BC |
| SOCKEYE |
| INDFRAS.XLS | 40 | FW Sport | Varies | BC |
| STEELHEAD |
| BCSTTRND.DBF | 244 | FW Sport | Varies | BC |
| BCSTDATA.DBF | 1,890 | FW Sport | Varies | BC |

II.  	Budget (October 1, 1996 - September 30, 1998)

a.	Salary and Wages 1/				$  15,541

b.	Personnel Benefits 2/				$    5,750

c.	Overhead 3/					$    3,269

d.	Goods, Supplies and Services 4/		$       500

Total Budget						$  25,060

III.  	Budget Background and Details

1/	Data Manager		1 mos. @ 4,805		$   4,805

Data Analyst		4 mos. @ 2,684		$ 16,104

2/	PSMFC benefits for permanent full time employees totals 37% effective 3/1/96.  (Includes FICA employer tax, workers compensation insurance, unemployment insurance tax, accrued leave, medical, dental and vision insurance premiums, group life insurance, disability insurance, contribution to pension plan).

3/	PSMFC approved rate of 15% applies to all items except equipment

4/	Office supplies and copying charges

IV.  Personnel Involved

Principal Investigator		Duane Anderson

StreamNet Regional Data Manager

Gary Christofferson

StreamNet Data Technician

Gladstone, OR

(503) 650-5400

Task 2:  	Update abundance, hatchery, and harvest data through 1995

CONTRACTED TO:		Pacific States Marine Fisheries Commission (PSMFC)

TIME FRAME:		October 1, 1996 - September 30, 1998

I.  	Work to be Accomplished

This task will update data holdings through 1996 by acquiring new data from agency contacts and incorporating this information into the StreamNet database.

Specific work items include:

a.  Acquire and incorporate 1996 information for abundance trends in the StreamNet database resulting from the completion of Task 1A of this proposal.

b.  Acquire and incorporate 1996 information for hatchery trends in the StreamNet database resulting from the completion of Task 1B of this proposal.

c.  Acquire and incorporate 1996 information for harvest trends in the StreamNet database resulting from the completion of Task 1C of this proposal.

II.  	Budget (October 1, 1996 - September 30, 1998)

a.	Overhead 1/					$    2,250

b.	Contractual Services 2/			$  15,000

Total Budget						$  17,250

III.  	Budget Background and Details

1/	PSMFC approved rate of 15% applies to all items except equipment

2/	Services provided by data collection/compilation participating organizations in update of all applicable trends (ODFW - $5,000; WDFW - $5,000; CDFG - $5,000).

IV.  Personnel Involved

Principal Investigator		Stan Allen

Chief - Information Management Services

Gladstone, OR      (503) 650-5400

Task 3.  Establish a mechanism for regular updates of information

CONTRACTED TO:		Pacific States Marine Fisheries Commission (PSMFC)

TIME FRAME:		October 1, 1996 - September 30, 1998

I.  	Work to be Accomplished

The existing StreamNet project provides a mechanism for data updates for the states of  Idaho, Oregon, and Washington.  Data compilers and coordinators in each state work together with the regional data manager to insure regular updates of information in a standardized format.  This infrastructure is not in place in California, however, because California is outside the geographic scope of the current StreamNet project.  This task would focus on establishing similar mechanisms in California, as currently exist in the StreamNet states of Idaho, Oregon, and Washington.

II.  	Budget (October 1, 1996 - September 30, 1998)

a.	Salary and Wages 1/				$    4,805

b.	Personnel Benefits 2/				$    1,778

c.	Overhead 3/					$      987

Total Budget						$    7,570

III.  	Budget Background and Details

1/	Data Manager		1 mos. @ 4,805 		$   4,805

2/	PSMFC benefits for permanent full time employees totals 37% effective 3/1/96.  (Includes FICA employer tax, workers compensation insurance, unemployment insurance tax, accrued leave, medical, dental and vision insurance premiums, group life insurance, disability insurance, contribution to pension plan).

3/	PSMFC approved rate of 15% applies to all items except equipment

IV.  Personnel Involved

Principal Investigator		Duane Anderson

StreamNet Regional Data Manager

Gladstone, OR

(503) 650-5400

Task 4.  Participate in an interagency workgroup on salmon monitoring and harvest management reform.

CONTRACTED TO:		Pacific States Marine Fisheries Commission (PSMFC)

TIME FRAME:		October 1, 1996 - September 30, 1998

I.  	Work to be Accomplished

This task will provide for PSMFC and StreamNet participation in the interagency workgroup on salmon monitoring and harvest management reform.  Participation will be especially focused on the information needs of managers and how those needs can be met by the various data activities coordinated through PSMFC.

II.  	Budget (October 1, 1996 - September 30, 1998)

a.	Salary and Wages 1/				$    0

Total Budget						$    0

III.  	Budget Background and Details

1/	PSMFC contributed time

IV.  Personnel Involved

Principal Investigator		Stan Allen

Chief - Information Management Services

Duane Anderson

StreamNet Regional Data Manager

Gladstone, OR

(503) 650-5400

# Footnotes

The report entitled, Chinook Salmon Catch, Escapement, and Historical Abundance Data, 9 June 1995, explains that only certain trends from the Canadian SEDS database were deemed reliable and included in the final data submission to NMFS.  Table 42 (page 21) details approximately 80 trends which were supposed to be provided in the tables CN_TREND.DBF and CN_DATA.DBF.  The copies of these files received by PSMFC from NMFS did not contain these data.  If we can locate the data, we will incorporate it, otherwise no chinook escapement data for British Columbia will be incorporated into StreamNet.